goZaika

Build Readiness Pack

v1.0  ·  Pre-Build Authority Document

Brand  ·  Architecture  ·  Content  ·  Legal  ·  Measurement  ·  Release Gates

PURPOSE OF THIS DOCUMENT

This is the single source of truth you freeze before writing one line of code.

Every decision in here should be signed-off. If it is not resolved here, it will cost

you 3× more to resolve it mid-build. Read every section. Resolve every open item.

Then build.

PURPOSE OF THIS DOCUMENT

This is the single source of truth you freeze before writing one line of code.

Every decision in here should be signed-off. If it is not resolved here, it will cost

you 3× more to resolve it mid-build. Read every section. Resolve every open item.

Then build.

# Part 0 — AI Build Workflow

AGREED — with these specific refinements

Your proposed workflow is correct. The refinements below make it world-class, not just good.

## 0.1  Model Strategy (Revised)

Your model split is right in principle. Here is the precise allocation:

| Task Category | Best Model | Why |
| --- | --- | --- |
| Route architecture, component API design, data contracts | Claude Sonnet 4.6 (this session) | Strong at system design + TypeScript + React patterns |
| Complex UI components: forms, accordions, nav | Claude Sonnet 4.6 or GPT-4o | Both are comparable for React component generation |
| Repetitive page scaffolding, legal text layout | Claude Haiku or GPT-4o mini | Fast, cheap, sufficient for low-variance work |
| Performance audits, a11y remediation, refactors | Claude Sonnet 4.6 (long context) | Needs to see full codebase context |
| Copy editing and final microcopy polish | Claude Sonnet 4.6 | Understands goZaika brand voice |
| CI/CD config, Vercel/GitHub Actions setup | Either model — it's well-documented | Low creativity needed; either works fine |

Task Category	Best Model	Why

Route architecture, component API design, data contracts	Claude Sonnet 4.6 (this session)	Strong at system design + TypeScript + React patterns

Complex UI components: forms, accordions, nav	Claude Sonnet 4.6 or GPT-4o	Both are comparable for React component generation

Repetitive page scaffolding, legal text layout	Claude Haiku or GPT-4o mini	Fast, cheap, sufficient for low-variance work

Performance audits, a11y remediation, refactors	Claude Sonnet 4.6 (long context)	Needs to see full codebase context

Copy editing and final microcopy polish	Claude Sonnet 4.6	Understands goZaika brand voice

CI/CD config, Vercel/GitHub Actions setup	Either model — it's well-documented	Low creativity needed; either works fine

⚠  Do not use multiple models in the same component session — context bleed causes inconsistent patterns. Pick one model per feature and finish it.

## 0.2  Cursor Workflow (Confirmed Build Order)

| Phase | What You Build |
| --- | --- |
| 1. Readiness | THIS DOCUMENT. Freeze everything. Zero open items before coding. |
| 2. Primitives | tailwind.config.ts tokens, fonts, global CSS. Zero page work. |
| 3. Design system | Button, Card, Badge, Input, Select, Textarea, Accordion, Modal. |
| 4. Layout shell | Header + Footer + layout.tsx. Viewport on all breakpoints. |
| 5. Page shells | All 11 routes exist, render layout, have correct metadata. No content. |
| 6. Content integration | Paste locked copy from Part C into shells. No styling yet. |
| 7. Section components | HeroSection, HowItWorks, etc. One component at a time. |
| 8. Forms + API | Contact form, waitlist form, Resend API route. |
| 9. QA gate | Mobile, a11y, Lighthouse — BEFORE any motion/polish. |
| 10. Motion + polish | Animations ONLY after QA passes. No exceptions. |
| 11. Launch | Merge to main → Vercel auto-deploys. |

Phase	What You Build

1. Readiness	THIS DOCUMENT. Freeze everything. Zero open items before coding.

2. Primitives	tailwind.config.ts tokens, fonts, global CSS. Zero page work.

3. Design system	Button, Card, Badge, Input, Select, Textarea, Accordion, Modal.

4. Layout shell	Header + Footer + layout.tsx. Viewport on all breakpoints.

5. Page shells	All 11 routes exist, render layout, have correct metadata. No content.

6. Content integration	Paste locked copy from Part C into shells. No styling yet.

7. Section components	HeroSection, HowItWorks, etc. One component at a time.

8. Forms + API	Contact form, waitlist form, Resend API route.

9. QA gate	Mobile, a11y, Lighthouse — BEFORE any motion/polish.

10. Motion + polish	Animations ONLY after QA passes. No exceptions.

11. Launch	Merge to main → Vercel auto-deploys.

ℹ  Rule: phases are not concurrent. Do not start Phase 7 until Phase 6 is complete and committed to git.

## 0.3  Cursor Prompt Engineering Rules

- Always include brand constraints in every prompt: 'Use Tailwind. Colors: saffron=#FF6B35, forest=#1A5C38. Font: Poppins. No inline styles.'

- Always specify variants explicitly: 'Build hover, focus, disabled, and loading states.'

- Always specify breakpoints: 'Mobile-first. Single column < 768px. Two column 768–1024px. Three column > 1024px.'

- Never ask Cursor to 'make it look nice' — give specific visual constraints from this document.

- After each component: 'Add aria-label, role, and keyboard navigation. Verify against WCAG 2.1 AA.'

- After page completion: 'Audit this page for: unused imports, console.logs, hardcoded colours, missing alt text.'

# Part A — Brand System Lock

Everything in this section is FROZEN. Do not revisit during the build. If you want to change a token, update this document first, then update code.

## A.1  Logo Usage Matrix — LOCKED

| Variant | File | Use Context | Minimum Width | Never Use For |
| --- | --- | --- | --- | --- |
| Horizontal (colour) | gozaika-logo-color.svg | Desktop nav header, email headers, pitch decks | 140px | App icon, favicon, < 100px contexts |
| Horizontal (white) | gozaika-logo-white.svg | Dark nav bar, dark footer, dark backgrounds, dark OG images | 140px | Light backgrounds — invisible |
| Symbol only (flame/BAM) | gozaika-app-icon.svg | App icon, favicon 32px, OG image corner, social avatar, loading spinner | 32px | Contexts where 'goZaika' name needs to be visible |
| Horizontal (colour) | gozaika-logo-color.svg | Light mode OG images, press kit, letterhead | 200px | Do not stretch. Maintain 600:153 aspect ratio. |

Variant	File	Use Context	Minimum Width	Never Use For

Horizontal (colour)	gozaika-logo-color.svg	Desktop nav header, email headers, pitch decks	140px	App icon, favicon, < 100px contexts

Horizontal (white)	gozaika-logo-white.svg	Dark nav bar, dark footer, dark backgrounds, dark OG images	140px	Light backgrounds — invisible

Symbol only (flame/BAM)	gozaika-app-icon.svg	App icon, favicon 32px, OG image corner, social avatar, loading spinner	32px	Contexts where 'goZaika' name needs to be visible

Horizontal (colour)	gozaika-logo-color.svg	Light mode OG images, press kit, letterhead	200px	Do not stretch. Maintain 600:153 aspect ratio.

COLOUR CORRECTION — ACTION REQUIRED NOW

Before building: open both SVG files in VS Code and do find-and-replace:

#EF8400 → #FF6B35 (orange — both files)

#37674E → #1A5C38 (green — gozaika.svg only)

Save. Verify in browser. Then copy to public/logos/. Do not copy uncorrected files.

COLOUR CORRECTION — ACTION REQUIRED NOW

Before building: open both SVG files in VS Code and do find-and-replace:

#EF8400  →  #FF6B35   (orange — both files)

#37674E  →  #1A5C38   (green  — gozaika.svg only)

Save. Verify in browser. Then copy to public/logos/. Do not copy uncorrected files.

## A.2  Design Token File — LOCKED

Create this file at lib/tokens.ts and import from here throughout the codebase. Never hardcode colour values in components.

### A.2.1  Colour Tokens

export const colors = {

// Primary brand

saffron:        '#FF6B35',   // Saffron Flame — CTAs, 'go' lettermark, icon bg accent

saffronLight:   '#FFF0E8',   // Saffron tint — card backgrounds, form focus rings

forest:         '#1A5C38',   // Forest Deep — nav, footer, 'Zaika' lettermark

forestLight:    '#EAF3DE',   // Forest tint — section backgrounds, badges

gold:           '#D4A017',   // Heritage Gold — ratings, accent highlights

goldLight:      '#FEF9E7',   // Gold tint — notification backgrounds

cream:          '#FFF8F0',   // Warm Cream — page background, hero bg

// Neutral scale

gray900:        '#111827',   // Near-black — primary headings

gray700:        '#374151',   // Body text

gray500:        '#6B7280',   // Placeholder, secondary text

gray200:        '#E5E7EB',   // Dividers, borders

gray50:         '#F9FAFB',   // Subtle bg — alternating table rows

white:          '#FFFFFF',

// Semantic

error:          '#DC2626',

errorLight:     '#FEF2F2',

success:        '#16A34A',

successLight:   '#F0FDF4',

warning:        '#D97706',

warningLight:   '#FFFBEB',

};

### A.2.2  Spacing Tokens

Based on 4px base unit. All spacing is multiples of 4.

export const spacing = {

px: '1px',  0.5: '2px',  1: '4px',  1.5: '6px',

2: '8px',   2.5: '10px', 3: '12px', 3.5: '14px',

4: '16px',  5: '20px',   6: '24px', 7: '28px',

8: '32px',  10: '40px',  12: '48px', 14: '56px',

16: '64px', 20: '80px',  24: '96px', 32: '128px',

};

ℹ  Max content width: 1280px (max-w-screen-xl). Section padding: px-4 (mobile) → px-6 (md) → px-8 (lg). Section vertical padding: py-16 (mobile) → py-24 (lg).

### A.2.3  Border Radius Tokens

export const radius = {

none:  '0px',

sm:    '4px',    // Input borders, small badges

md:    '8px',    // Cards, buttons, form elements

lg:    '12px',   // Section cards, feature blocks

xl:    '16px',   // Modal overlays

'2xl': '24px',   // Hero card, large feature panels

full:  '9999px', // Pills, avatar circles, tags

};

### A.2.4  Shadow Tokens

export const shadows = {

sm:     '0 1px 2px 0 rgb(0 0 0 / 0.05)',

md:     '0 4px 6px -1px rgb(0 0 0 / 0.07), 0 2px 4px -2px rgb(0 0 0 / 0.05)',

lg:     '0 10px 15px -3px rgb(0 0 0 / 0.07), 0 4px 6px -4px rgb(0 0 0 / 0.04)',

card:   '0 2px 8px 0 rgb(26 92 56 / 0.08)',   // Forest-tinted card shadow

focus:  '0 0 0 3px rgb(255 107 53 / 0.25)',   // Saffron focus ring

none:   'none',

};

### A.2.5  Motion Tokens — HARD CONSTRAINTS

These are non-negotiable. Any animation outside these bounds fails QA.

export const motion = {

// Durations

instant:  100,   // ms — tooltips, toggles

fast:     150,   // ms — hover states, button feedback

normal:   250,   // ms — most UI transitions

slow:     400,   // ms — page-level entrances, modals

max:      400,   // ms — HARD CAP. Nothing longer on element level.

// Easings (as Framer Motion objects)

standard: [0.2, 0, 0, 1],          // Material You standard curve

decelerate: [0, 0, 0.2, 1],         // Entrances (things sliding in)

accelerate: [0.4, 0, 1, 1],         // Exits (things sliding out)

// Viewport trigger

scrollTrigger: { once: true, amount: 0.15 },  // fire once at 15% in view

stagger: 0.08,  // seconds between staggered children

};

MOTION RULES — NON-NEGOTIABLE

NO parallax effects — ever. They cause motion sickness and hurt CLS.

NO autoplay animations — user must scroll to trigger all entrances.

NO duration > 400ms on any individual element.

YES prefers-reduced-motion — wrap all Framer Motion in useReducedMotion hook.

YES opacity-only on mobile — skip translate animations on < 768px for perf.

YES test on real Android mid-range device (Samsung A-series) before launch.

## A.3  Typography Scale — LOCKED

All type is set mobile-first. Desktop overrides are applied via Tailwind responsive prefixes.

| Scale Name | Mobile | Desktop | Line-Height | Letter-Spacing | Usage |
| --- | --- | --- | --- | --- | --- |
| xs | 12px / 0.75rem | 12px | 1.4 | 0em | Legal footnotes, captions, badge labels |
| sm | 14px / 0.875rem | 14px | 1.5 | 0em | Form helper text, nav items (mobile), metadata |
| base | 16px / 1rem | 16px | 1.625 | 0em | Body copy, form labels, list items |
| lg | 18px / 1.125rem | 18px | 1.55 | -0.01em | Lead text, card body, sub-headlines |
| xl | 20px / 1.25rem | 20px | 1.4 | -0.015em | Section intros, testimonial pull-quotes |
| 2xl | 22px / 1.375rem | 24px | 1.35 | -0.02em | Card headings, feature titles |
| 3xl | 26px / 1.625rem | 30px | 1.25 | -0.025em | Section headings (H2), page titles (inner) |
| 4xl | 30px / 1.875rem | 36px | 1.2 | -0.03em | Homepage section headings (H1 inner pages) |
| 5xl | 36px / 2.25rem | 48px | 1.1 | -0.04em | Hero sub-headline, For Restaurants H1 |
| 6xl | 42px / 2.625rem | 60px | 1.05 | -0.05em | Homepage hero headline ONLY |
| 7xl | — | 72px | 1.0 | -0.06em | Reserved — do not use in V1 |

Scale Name	Mobile	Desktop	Line-Height	Letter-Spacing	Usage

xs	12px / 0.75rem	12px	1.4	0em	Legal footnotes, captions, badge labels

sm	14px / 0.875rem	14px	1.5	0em	Form helper text, nav items (mobile), metadata

base	16px / 1rem	16px	1.625	0em	Body copy, form labels, list items

lg	18px / 1.125rem	18px	1.55	-0.01em	Lead text, card body, sub-headlines

xl	20px / 1.25rem	20px	1.4	-0.015em	Section intros, testimonial pull-quotes

2xl	22px / 1.375rem	24px	1.35	-0.02em	Card headings, feature titles

3xl	26px / 1.625rem	30px	1.25	-0.025em	Section headings (H2), page titles (inner)

4xl	30px / 1.875rem	36px	1.2	-0.03em	Homepage section headings (H1 inner pages)

5xl	36px / 2.25rem	48px	1.1	-0.04em	Hero sub-headline, For Restaurants H1

6xl	42px / 2.625rem	60px	1.05	-0.05em	Homepage hero headline ONLY

7xl	—	72px	1.0	-0.06em	Reserved — do not use in V1

### A.3.1  Font Loading Strategy

// app/layout.tsx

import { Poppins, Playfair_Display } from 'next/font/google'

const poppins = Poppins({

subsets: ['latin'],

weight: ['400', '500', '600'],

variable: '--font-sans',

display: 'swap',

})

const playfair = Playfair_Display({

subsets: ['latin'],

weight: ['400', '700'],

variable: '--font-display',

display: 'swap',

})

⚠  Two font families maximum. Do not add Inter, Hind, or any third family to Phase 1. Every additional font is an LCP penalty.

### A.3.2  Typography Usage Rules

| Element | Font + Weight + Scale |
| --- | --- |
| Hero headline | Playfair Display 700, 6xl (mobile: 5xl) |
| Hero sub-headline | Poppins 400, xl, forest green |
| Page H1 (inner pages) | Playfair Display 700, 4xl (mobile: 3xl) |
| Section headings H2 | Poppins 600, 3xl (mobile: 2xl) |
| Card headings H3 | Poppins 600, 2xl |
| Body text | Poppins 400, base, gray700 |
| Nav items | Poppins 500, sm |
| CTA buttons (primary) | Poppins 600, base, uppercase tracking-wide |
| CTA buttons (secondary) | Poppins 500, sm |
| Form labels | Poppins 500, sm, gray700 |
| Badge/tag text | Poppins 600, xs, uppercase tracking-widest |
| Legal text | Poppins 400, sm, gray500 |

Element	Font + Weight + Scale

Hero headline	Playfair Display 700, 6xl (mobile: 5xl)

Hero sub-headline	Poppins 400, xl, forest green

Page H1 (inner pages)	Playfair Display 700, 4xl (mobile: 3xl)

Section headings H2	Poppins 600, 3xl (mobile: 2xl)

Card headings H3	Poppins 600, 2xl

Body text	Poppins 400, base, gray700

Nav items	Poppins 500, sm

CTA buttons (primary)	Poppins 600, base, uppercase tracking-wide

CTA buttons (secondary)	Poppins 500, sm

Form labels	Poppins 500, sm, gray700

Badge/tag text	Poppins 600, xs, uppercase tracking-widest

Legal text	Poppins 400, sm, gray500

# Part B — Engineering Architecture Lock

## B.1  Canonical Route Map — FROZEN

All route inconsistencies from the previous spec are resolved here. These are the canonical URLs. Use exactly these strings everywhere.

| Route (canonical) | Page Title | Dynamic? | Notes |
| --- | --- | --- | --- |
| / | goZaika — Discover. Pickup. Devour. | No | Homepage. All V1 sections. |
| /how-it-works | How a BAM Bag Works ¦ goZaika | No | Consumer journey page. |
| /for-restaurants | Partner With goZaika ¦ For Restaurants | No | Partner pitch + interest form. |
| /about | About goZaika | No | Mission, values, team placeholder. |
| /faq | Frequently Asked Questions ¦ goZaika | No | Consumer + restaurant FAQs. |
| /contact | Contact goZaika | No | General contact form. |
| /privacy-policy | Privacy Policy ¦ goZaika | No | DPDP 2023 compliant. |
| /terms-of-service | Terms of Service ¦ goZaika | No | Platform usage terms. |
| /refund-policy | Cancellation & Refund Policy ¦ goZaika | No | BAM Bag refund rules. |
| /food-safety-policy | Food Safety Policy ¦ goZaika | No | FSSAI 2024 e-commerce. |
| /grievance-redressal | Grievance Redressal ¦ goZaika | No | DPDP GRO contact. |

Route (canonical)	Page Title	Dynamic?	Notes

/	goZaika — Discover. Pickup. Devour.	No	Homepage. All V1 sections.

/how-it-works	How a BAM Bag Works | goZaika	No	Consumer journey page.

/for-restaurants	Partner With goZaika | For Restaurants	No	Partner pitch + interest form.

/about	About goZaika	No	Mission, values, team placeholder.

/faq	Frequently Asked Questions | goZaika	No	Consumer + restaurant FAQs.

/contact	Contact goZaika	No	General contact form.

/privacy-policy	Privacy Policy | goZaika	No	DPDP 2023 compliant.

/terms-of-service	Terms of Service | goZaika	No	Platform usage terms.

/refund-policy	Cancellation & Refund Policy | goZaika	No	BAM Bag refund rules.

/food-safety-policy	Food Safety Policy | goZaika	No	FSSAI 2024 e-commerce.

/grievance-redressal	Grievance Redressal | goZaika	No	DPDP GRO contact.

301 REDIRECT RULES — implement in next.config.ts

/privacy → /privacy-policy (permanent)

/terms → /terms-of-service (permanent)

/refund → /refund-policy (permanent)

/food-safety → /food-safety-policy (permanent)

/grievance → /grievance-redressal (permanent)

/restaurants → /for-restaurants (permanent)

301 REDIRECT RULES — implement in next.config.ts

/privacy           → /privacy-policy          (permanent)

/terms             → /terms-of-service         (permanent)

/refund            → /refund-policy             (permanent)

/food-safety       → /food-safety-policy        (permanent)

/grievance         → /grievance-redressal        (permanent)

/restaurants       → /for-restaurants           (permanent)

// next.config.ts

async redirects() {

return [

{ source: '/privacy',     destination: '/privacy-policy',     permanent: true },

{ source: '/terms',       destination: '/terms-of-service',    permanent: true },

{ source: '/refund',      destination: '/refund-policy',       permanent: true },

{ source: '/food-safety', destination: '/food-safety-policy',  permanent: true },

{ source: '/grievance',   destination: '/grievance-redressal', permanent: true },

]

},

## B.2  Component Contract List

These are the props, states, and variants every component must implement. Cursor prompt: 'Build this component to the exact contract in the goZaika Build Readiness Pack.'

### B.2.1  Button

interface ButtonProps {

variant:  'primary' | 'secondary' | 'ghost' | 'danger'

size:     'sm' | 'md' | 'lg'

loading?: boolean     // shows spinner, disables click

disabled?: boolean

fullWidth?: boolean   // width: 100%

leftIcon?: React.ReactNode

rightIcon?: React.ReactNode

onClick?: () => void

type?: 'button' | 'submit' | 'reset'

children: React.ReactNode

}

Primary = saffron bg, white text, hover darken 8%. Secondary = forest border + text, transparent bg, hover forest bg + white text. Ghost = no border, hover saffron-light bg. Danger = red bg.

### B.2.2  Card

interface CardProps {

variant?: 'default' | 'featured' | 'minimal'

padding?: 'sm' | 'md' | 'lg'

hover?: boolean  // applies shadow lift on hover

as?: 'div' | 'article' | 'section'

className?: string

children: React.ReactNode

}

### B.2.3  Input / Textarea

interface InputProps {

label: string          // always present (not placeholder-only)

error?: string         // shows below input in red

helper?: string        // shows below input in gray

required?: boolean     // shows asterisk in label

disabled?: boolean

// + all standard HTML input attributes

}

ℹ  Accessibility rule: every input MUST have a visible label. placeholder text alone fails WCAG 2.1 AA 1.3.1.

### B.2.4  Accordion (FAQ)

interface AccordionItem {

id: string

question: string

answer: string

category?: 'consumer' | 'restaurant' | 'safety'

}

interface AccordionProps {

items: AccordionItem[]

defaultOpen?: string   // id of initially open item

allowMultiple?: boolean

}

### B.2.5  Navigation

interface NavItem { label: string; href: string; external?: boolean }

interface HeaderProps {

transparent?: boolean  // for hero overlay — not used in V1

}

Header states: default (forest green), scroll-active (same + shadow), mobile-open (full-height drawer). Must close drawer on route change.

## B.3  Form Strategy Decision — LOCKED

DECISION: Resend-only for V1. No DB writes from website.

Rationale: DB is not ready. Resend is operational today. Lead data arrives in email inbox.

Action: Create a Notion or Airtable table. Manually log leads from Resend notifications.

Phase 2: Swap /api/waitlist and /api/contact to write to PostgreSQL leads table.

This swap is < 30 lines of code. Do not let this block launch.

DECISION: Resend-only for V1. No DB writes from website.

Rationale: DB is not ready. Resend is operational today. Lead data arrives in email inbox.

Action: Create a Notion or Airtable table. Manually log leads from Resend notifications.

Phase 2: Swap /api/waitlist and /api/contact to write to PostgreSQL leads table.

This swap is < 30 lines of code. Do not let this block launch.

### B.3.1  Waitlist Form

POST /api/waitlist

Body: { name: string; email: string; city: string; role: 'consumer' | 'restaurant' }

Success: { ok: true; message: 'Added to waitlist' }

Error:   { ok: false; error: string }

Sends email to: waitlist@gozaika.in (create this alias on Google Workspace free)

### B.3.2  Contact Form

POST /api/contact

Body: { name: string; email: string; subject: ContactSubject; message: string }

type ContactSubject = 'general' | 'restaurant' | 'investor' | 'press' | 'careers'

Sends email to: hello@gozaika.in

### B.3.3  Restaurant Interest Form

POST /api/partner-interest

Body: { restaurantName: string; ownerName: string; email: string;

phone: string; city: string; cuisine: string;

dailyCovers: string; message?: string }

Sends email to: partners@gozaika.in

### B.3.4  Rate Limiting

All API routes: max 5 requests per IP per 15 minutes

Use upstash/ratelimit (free tier: 10K requests/day) OR simple in-memory Map for V1

On limit exceeded: return 429 with { error: 'Too many requests. Try again later.' }

## B.4  Metadata Strategy

Every page must export a generateMetadata function or static metadata object.

| Page | OG Title | Description (< 160 chars) |
| --- | --- | --- |
| / | goZaika — India's First Mystery Meal Drop | Discover chef-curated BAM Bags from top restaurants near you. Buy, pickup, and devour. Launching in Hyderabad. |
| /how-it-works | How a BAM Bag Works ¦ goZaika | Browse mystery drops, pay once, pickup at the restaurant. Chef-curated, allergen-disclosed, always a surprise. |
| /for-restaurants | Partner With goZaika ¦ Recover Revenue, Not Reputation | The lowest-commission meal-drop platform in India. 12% fee, zero delivery ops, your brand always first. |
| /about | About goZaika ¦ Our Mission | We built goZaika because India's best restaurants deserve a smarter exit for great food. |
| /faq | FAQ ¦ goZaika | Everything you need to know about BAM Bags, pickup, allergens, refunds, and restaurant partnerships. |
| /contact | Contact goZaika | Get in touch with the goZaika team. Restaurants, investors, press, and collaborators welcome. |

Page	OG Title	Description (< 160 chars)

/	goZaika — India's First Mystery Meal Drop	Discover chef-curated BAM Bags from top restaurants near you. Buy, pickup, and devour. Launching in Hyderabad.

/how-it-works	How a BAM Bag Works | goZaika	Browse mystery drops, pay once, pickup at the restaurant. Chef-curated, allergen-disclosed, always a surprise.

/for-restaurants	Partner With goZaika | Recover Revenue, Not Reputation	The lowest-commission meal-drop platform in India. 12% fee, zero delivery ops, your brand always first.

/about	About goZaika | Our Mission	We built goZaika because India's best restaurants deserve a smarter exit for great food.

/faq	FAQ | goZaika	Everything you need to know about BAM Bags, pickup, allergens, refunds, and restaurant partnerships.

/contact	Contact goZaika	Get in touch with the goZaika team. Restaurants, investors, press, and collaborators welcome.

# Part C — Content Lock

## C.1  Claims Validation — Resolved

ISSUE: '340 food lovers waiting' — REMOVED

This was a placeholder claim. It is not evidence-backed. Fabricated social proof is a

credibility risk with sophisticated audiences (investors, restaurant owners).

REPLACEMENT: 'Be among the first to know when BAM Bags drop near you.'

OR (once waitlist has real signups): 'Join [N] food lovers on the waitlist.'

Populate dynamically from Resend/DB only when the number is real.

RULE: No vanity metrics in Phase 1 copy

Do not use: 'X restaurants ready to partner', 'Y cities launching', 'Z% satisfaction'

Use instead: 'Launching in Hyderabad', 'Founding partners selected', 'Pilot Q3 2025'

Exception: stats sourced from verifiable third parties (FSSAI data, NRAI reports) are fine.

## C.2  Commission Messaging Hierarchy — LOCKED

There is exactly one way to talk about commission at each audience layer. Stick to this.

| Context | Headline Number | Full Disclosure |
| --- | --- | --- |
| Nav/Header CTA | Not mentioned | N/A |
| Homepage teaser section | '12% — lowest in category' | No table needed |
| For Restaurants hero | '12% commission' | Mention 0% onboarding period |
| For Restaurants full page | Complete table: 0% → 12% → 15% → volume → SaaS | Full table with footnotes |
| FAQ answer | '0% for first 30 days, then 12% pilot' | Link to full page for more |

Context	Headline Number	Full Disclosure

Nav/Header CTA	Not mentioned	N/A

Homepage teaser section	'12% — lowest in category'	No table needed

For Restaurants hero	'12% commission'	Mention 0% onboarding period

For Restaurants full page	Complete table: 0% → 12% → 15% → volume → SaaS	Full table with footnotes

FAQ answer	'0% for first 30 days, then 12% pilot'	Link to full page for more

⚠  Do not quote '15%' as the headline number anywhere. 12% is the primary partner message. 15% is the post-pilot standard — mention it in fine print, not headlines.

## C.3  'Do Not Say' List — FROZEN

BANNED WORDS AND PHRASES

leftover — implies food was destined for disposal

stale — obvious

cheap — undermines premium positioning

bargain / bargain meal — discount framing

clearance — retail waste framing

discount / discounted food — never

rescue app / food rescue — charity framing, wrong positioning

liquidation — sounds like insolvency

surprise bag / surprise box — too generic (Olio, Too Good to Go territory)

mystery box — Amazon/Loot Crate connotation, wrong category

surplus food — acceptable in regulatory/legal context ONLY, not in marketing

grab bag — carnival connotation

last-minute deals — implies desperation

food waste — fine in impact reports; never on main marketing pages

## C.4  Approved Replacement Language

| Instead of... | Say... |
| --- | --- |
| leftover food | chef-released drops / intentional surplus bags |
| discount meal | premium-access mystery bag / curated drop |
| rescue app | controlled-access discovery platform |
| cheap food | restaurant-quality at an honest price |
| surprise box | BAM Bag / Big Aayega Maza |
| food waste reduction | turning kitchen craft into discovery moments |
| unsold food | chef-curated selection / restaurant-released bags |
| grab and go | pickup-ready / walk-in pickup |

Instead of...	Say...

leftover food	chef-released drops / intentional surplus bags

discount meal	premium-access mystery bag / curated drop

rescue app	controlled-access discovery platform

cheap food	restaurant-quality at an honest price

surprise box	BAM Bag / Big Aayega Maza

food waste reduction	turning kitchen craft into discovery moments

unsold food	chef-curated selection / restaurant-released bags

grab and go	pickup-ready / walk-in pickup

## C.5  CTA Priority Per Page — LOCKED

Each page has one primary conversion goal. Every CTA hierarchy flows from this.

| Page | Primary CTA | Secondary CTA | Tertiary |
| --- | --- | --- | --- |
| / | Join Waitlist (email capture) | Learn How It Works | Become a Partner |
| /how-it-works | Join Waitlist | — | — |
| /for-restaurants | Express Partner Interest | See Commission Table | Contact Us |
| /about | Join Waitlist | For Restaurants | Contact |
| /faq | Join Waitlist | Contact Us | — |
| /contact | Send Message | — | — |

Page	Primary CTA	Secondary CTA	Tertiary

/	Join Waitlist (email capture)	Learn How It Works	Become a Partner

/how-it-works	Join Waitlist	—	—

/for-restaurants	Express Partner Interest	See Commission Table	Contact Us

/about	Join Waitlist	For Restaurants	Contact

/faq	Join Waitlist	Contact Us	—

/contact	Send Message	—	—

ℹ  There should be exactly one orange primary CTA button per page. Secondary CTAs use the ghost or secondary variant. Tertiary CTAs are text links only.

## C.6  Placeholder Content Rules — LOCKED

V1 PROTOTYPE CONTENT POLICY

Restaurant Cards: 3 cards labelled 'Partner Preview — Illustrative Only' in small grey text

Testimonials: Remove entirely from V1. Do not ship placeholder testimonials.

Team Section: One entry: 'Founding Team — Building in Hyderabad'. No photos, no names.

Blog: Link in nav footer labelled 'Coming Soon' with no destination page (use #).

Cities: 'Hyderabad — Launch City' only. No Mumbai/Bengaluru mentions in V1.

App Store badges: Show greyed-out badges with 'Coming Soon' badge overlay.

## C.7  Consent Copy — Locked

All forms that collect personal data must include this exact consent language below the submit button:

Waitlist Form Consent

"By joining the waitlist, you consent to receive product updates and launch notifications

from goZaika. We will never share your data. Unsubscribe anytime.

View our Privacy Policy."

Contact + Partner Forms Consent

"By submitting this form, you consent to GoZaika Technologies Pvt. Ltd. storing and

processing your information to respond to your enquiry.

View our Privacy Policy."

# Part D — Visual Asset Lock

## D.1  Style Direction Decision — LOCKED

DECISION: Illustrated + abstract brand graphics for V1. No photography.

Rationale: Phase 1 ships before pilot restaurants are onboarded. There is no real

food photography to use. Stock food photography will undermine the premium positioning

and signal 'another food delivery startup'. Illustrations are intentional, ownable, scalable.

Phase 2: Replace illustrated restaurant cards with real photography from partner restaurants.

Phase 2: Add hero photo strip after first 5 pilot bags are documented.

### D.1.1  V1 Illustration Approach

- Style: Flat, geometric, bold colour fills. No gradients. Consistent with brand palette.

- Elements: BAM Bag (SVG already exists), flame icon, map pin for Hyderabad, spice/food icons

- Generate with: Midjourney (--style raw, flat illustration), or create in Figma using shapes

- Minimum: 4 illustrations — BAM Bag hero, 3 How-It-Works step icons

- All illustrations must be exportable as SVG or high-res PNG with transparent background

⚠  Do not use Unsplash/Pexels food photography. It signals 'lorem ipsum' website, not a real product.

## D.2  OG Image Specification

All OG images: 1200×630px PNG. No SVG (social platforms don't support SVG OG images).

| Page | OG Template | Background | Text |
| --- | --- | --- | --- |
| / | Hero OG | Forest Green (#1A5C38) | goZaika — white wordmark. 'India's first mystery meal drop.' — white Poppins. |
| /for-restaurants | Partner OG | Saffron (#FF6B35) | goZaika — white wordmark. 'The lowest-commission meal drop platform in India.' |
| /how-it-works | How-It OG | Cream (#FFF8F0) | goZaika — colour wordmark. 'Browse. Buy. Pickup. Devour.' |
| All other pages | Default OG | Forest Green | goZaika — white wordmark. Page title in Playfair Display. |

Page	OG Template	Background	Text

/	Hero OG	Forest Green (#1A5C38)	goZaika — white wordmark. 'India's first mystery meal drop.' — white Poppins.

/for-restaurants	Partner OG	Saffron (#FF6B35)	goZaika — white wordmark. 'The lowest-commission meal drop platform in India.'

/how-it-works	How-It OG	Cream (#FFF8F0)	goZaika — colour wordmark. 'Browse. Buy. Pickup. Devour.'

All other pages	Default OG	Forest Green	goZaika — white wordmark. Page title in Playfair Display.

OG images can be generated with Vercel's @vercel/og library (free, automatic). Add to each page's generateMetadata.

// app/opengraph-image.tsx — auto-generated by Next.js

import { ImageResponse } from 'next/og'

export const runtime = 'edge'

export const size = { width: 1200, height: 630 }

ℹ  OG image generation via @vercel/og runs at edge, no cold starts, free on Hobby plan. All fonts and colours are inline — no external dependencies.

## D.3  Social Graphics Pack (Phase 1 — minimal)

- Profile avatar: gozaika-app-icon.svg on Forest Green square, 400×400px PNG

- Instagram bio link cover: 1080×1080 with wordmark + 'Coming to Hyderabad soon'

- LinkedIn banner: 1584×396 with wordmark + tagline on Forest Green

- WhatsApp group icon: BAM Bag symbol, 500×500px, Forest Green bg

ℹ  All social graphics can be created in Canva Free using the SVG logos you already have. This is a 30-minute task, not a blocker.

# Part E — Legal & Compliance Lock

## E.1  Legal Document Status

| Document | Status |
| --- | --- |
| Privacy Policy (DPDP 2023) | ✓ Drafted in goZaika Content Package. Requires legal review before publishing. |
| Terms of Service | ✓ Drafted in goZaika Content Package. Requires legal review. |
| Refund & Cancellation Policy | ✓ Drafted in goZaika Content Package. Requires legal review. |
| Food Safety Policy | ✓ Drafted in goZaika Content Package. FSSAI e-commerce compliance. |
| Grievance Redressal Policy | ✓ Drafted in goZaika Content Package. DPDP GRO requirement. |

Document	Status

Privacy Policy (DPDP 2023)	✓ Drafted in goZaika Content Package. Requires legal review before publishing.

Terms of Service	✓ Drafted in goZaika Content Package. Requires legal review.

Refund & Cancellation Policy	✓ Drafted in goZaika Content Package. Requires legal review.

Food Safety Policy	✓ Drafted in goZaika Content Package. FSSAI e-commerce compliance.

Grievance Redressal Policy	✓ Drafted in goZaika Content Package. DPDP GRO requirement.

LEGAL REVIEW ACTION

Before launch: share the 5 legal documents with a startup lawyer for a single review pass.

Cost: approximately ₹3,000–₹8,000 for a document review retainer.

Minimum acceptable: have a lawyer confirm Privacy Policy + Terms before collecting emails.

You cannot collect personal data (even just email addresses for a waitlist) without a

published, legally adequate Privacy Policy. This is a DPDP 2023 requirement.

## E.2  Required Legal Elements Checklist

✓  Privacy Policy: linked in footer, linked from all forms

✓  Cookie notice: simple banner if using GA4 (analytics cookies)

✓  Consent checkbox on waitlist form (pre-checked is NOT allowed under DPDP 2023)

✓  GRO (Grievance Redressal Officer) name and contact in grievance page

✓  Company legal name 'GoZaika Technologies Pvt. Ltd.' in footer

✗  CIN number: Not available until India Pvt. Ltd. is incorporated. Use placeholder.

✗  FSSAI Central Licence number: Not available until applied. Add placeholder.

⚠  Footnote all placeholders with '[Pending incorporation]' or '[Pending licence approval]' so you and reviewers know what's real.

# Part F — Measurement Lock

## F.1  Analytics Setup

Install GA4 via next/third-parties (Next.js built-in, zero performance cost vs manual script tag).

// app/layout.tsx

import { GoogleAnalytics } from '@next/third-parties/google'

// In <body>: <GoogleAnalytics gaId='G-XXXXXXXXXX' />

Create a free GA4 property at analytics.google.com. Add the measurement ID to .env.local:

NEXT_PUBLIC_GA_ID=G-XXXXXXXXXX

## F.2  Event Taxonomy — FROZEN

These are the only custom events for Phase 1. Do not add more without updating this document.

| Event Name | Trigger | Parameters |
| --- | --- | --- |
| page_view | Every route change (automatic via GA4) | page_title, page_location |
| cta_click | Any CTA button clicked | cta_text, cta_location, page_path |
| waitlist_form_start | User focuses first field of waitlist form | page_path |
| waitlist_form_submit | User clicks submit on waitlist form | city, role |
| waitlist_form_success | API returns 200 for waitlist | city, role |
| waitlist_form_error | API returns error for waitlist | error_type |
| contact_form_submit | User clicks submit on contact form | subject |
| contact_form_success | API returns 200 for contact | subject |
| partner_interest_submit | User submits restaurant interest form | city, cuisine |
| partner_interest_success | API returns 200 for partner form | city |
| nav_click | Any nav link clicked | nav_item, nav_location |
| faq_expand | User opens an accordion item | faq_id, faq_category |

Event Name	Trigger	Parameters

page_view	Every route change (automatic via GA4)	page_title, page_location

cta_click	Any CTA button clicked	cta_text, cta_location, page_path

waitlist_form_start	User focuses first field of waitlist form	page_path

waitlist_form_submit	User clicks submit on waitlist form	city, role

waitlist_form_success	API returns 200 for waitlist	city, role

waitlist_form_error	API returns error for waitlist	error_type

contact_form_submit	User clicks submit on contact form	subject

contact_form_success	API returns 200 for contact	subject

partner_interest_submit	User submits restaurant interest form	city, cuisine

partner_interest_success	API returns 200 for partner form	city

nav_click	Any nav link clicked	nav_item, nav_location

faq_expand	User opens an accordion item	faq_id, faq_category

## F.3  Key Funnel Definitions

| Funnel Name | Steps |
| --- | --- |
| Waitlist Conversion | page_view (/) → cta_click (Get Early Access) → waitlist_form_start → waitlist_form_success |
| Restaurant Lead | page_view (/for-restaurants) → cta_click (Express Interest) → partner_interest_success |
| FAQ Engagement | page_view (/faq) → faq_expand (3+ items) — indicates high-intent reader |

Funnel Name	Steps

Waitlist Conversion	page_view (/) → cta_click (Get Early Access) → waitlist_form_start → waitlist_form_success

Restaurant Lead	page_view (/for-restaurants) → cta_click (Express Interest) → partner_interest_success

FAQ Engagement	page_view (/faq) → faq_expand (3+ items) — indicates high-intent reader

### F.3.1  Search Console Setup

- Go to search.google.com/search-console

- Add property: URL prefix → https://gozaika.vercel.app

- Verify via HTML meta tag in app/layout.tsx

- Submit sitemap: https://gozaika.vercel.app/sitemap.xml

- Next.js generates sitemap automatically via app/sitemap.ts (add this file)

# Part G — Release & Ops Lock

## G.1  Performance Budget — HARD LIMITS

These numbers are PASS/FAIL. The build does not ship if any fail.

Total JavaScript (compressed): < 200 KB (Next.js default ~100 KB with tree-shaking)

Total page weight: < 1 MB (most pages should be < 300 KB in V1)

Largest Contentful Paint (LCP): < 2.5s on simulated 4G mobile in Chrome DevTools

Cumulative Layout Shift (CLS): < 0.1 — no shifting as fonts/images load

Interaction to Next Paint: < 200ms — no slow click handlers

Font FOUT: None — use font-display: swap + size-adjust trick

Images: WebP only — use next/image for all images

Third-party scripts: Maximum 2 (GA4 + Resend webhook). No chat widgets.

These numbers are PASS/FAIL. The build does not ship if any fail.

Total JavaScript (compressed):  < 200 KB   (Next.js default ~100 KB with tree-shaking)

Total page weight:              < 1 MB     (most pages should be < 300 KB in V1)

Largest Contentful Paint (LCP): < 2.5s     on simulated 4G mobile in Chrome DevTools

Cumulative Layout Shift (CLS):  < 0.1      — no shifting as fonts/images load

Interaction to Next Paint:      < 200ms    — no slow click handlers

Font FOUT:                       None       — use font-display: swap + size-adjust trick

Images:                          WebP only  — use next/image for all images

Third-party scripts:             Maximum 2  (GA4 + Resend webhook). No chat widgets.

## G.2  Accessibility Requirements — WCAG 2.1 AA

Non-negotiable accessibility gates

Colour contrast: minimum 4.5:1 for body text, 3:1 for large text (check at webaim.org/contrast)

Forest Green #1A5C38 on white: 8.9:1 ✓ Saffron #FF6B35 on white: 3.0:1 — use for large text only

All images: alt text. Decorative images: alt='' with role='presentation'

All form inputs: <label> with htmlFor matching input id

All interactive elements: keyboard accessible (Tab, Enter, Space, Escape where applicable)

Skip-to-content link: hidden, shown on focus, at top of every page

No colour-only information: icons + colour, not colour alone

Screen reader test: run VoiceOver (Mac) or NVDA (Windows) on every page before launch

## G.3  CI Checks (GitHub Actions)

Create .github/workflows/ci.yml with these checks on every push to main:

name: CI

on: [push, pull_request]

jobs:

check:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

with: { node-version: '20' }

- run: npm ci

- run: npm run lint          # zero ESLint errors

- run: npm run typecheck     # zero TypeScript errors (strict)

- run: npm run build         # next build must succeed

Add to package.json:

"typecheck": "tsc --noEmit"

"lint": "next lint"

## G.4  Launch Acceptance Checklist

Run through this list on the day before Vercel deploy to main.

### Brand

✓  Logo SVGs colour-corrected (#FF6B35, #1A5C38)

✓  White logo renders on dark header

✓  Favicon shows in browser tab

✓  OG images generated and visible when URL is shared in WhatsApp

### Content

✓  No placeholder '340 food lovers' claim

✓  No fabricated testimonials

✓  Restaurant cards labelled 'Partner Preview — Illustrative Only'

✓  All 'Do Not Say' words absent from entire codebase (grep check)

✓  Privacy Policy, Terms, Refund, Food Safety, Grievance all published

✓  Consent copy present below all data collection forms

### Engineering

✓  All 11 routes render without error

✓  301 redirects in next.config.ts working

✓  Contact form sends email (test with real Resend key)

✓  Waitlist form sends email (test with real Resend key)

✓  Environment variables confirmed in Vercel dashboard

✓  next build passes with zero errors and zero warnings

✓  TypeScript strict mode: zero errors

### Performance

✓  Lighthouse Performance > 85 on mobile

✓  Lighthouse Accessibility > 95

✓  Lighthouse SEO > 95

✓  CLS < 0.1 (no layout shift on load)

✓  LCP < 2.5s on 4G mobile simulation

### Mobile QA

✓  Tested on real iOS device (Safari)

✓  Tested on real Android device (Chrome)

✓  No horizontal scroll at any breakpoint

✓  Tap targets minimum 44×44px

✓  Form usable on mobile keyboard (no input hidden behind keyboard)

### Analytics

✓  GA4 property connected, test event showing in DebugView

✓  Search Console property verified

✓  Sitemap submitted to Search Console

## G.5  Rollback Policy

Vercel preserves all previous deployments. If a post-launch issue is found:

- Go to Vercel dashboard → Deployments

- Click the last known-good deployment

- Click 'Promote to Production'

- Post-mortem: identify root cause in a GitHub issue before re-deploying fix

Primary incident contact (V1 — pre-team): Founder reviews Vercel build logs and Resend delivery logs. No on-call rotation needed for Phase 1 static site.

# Appendix — Quick Reference Card

## Colour Quick Reference

| Token | Hex | Usage |
| --- | --- | --- |
| saffron | #FF6B35 | CTAs, 'go' in wordmark, BAM Bag, icon accents |
| forest | #1A5C38 | Header, footer, headings, 'Zaika' in wordmark |
| gold | #D4A017 | Ratings, accent elements, Heritage Gold |
| cream | #FFF8F0 | Page background, hero bg |
| saffronLight | #FFF0E8 | Card bg, hover states, saffron tints |
| forestLight | #EAF3DE | Section bg, badges, forest tints |
| gray700 | #374151 | Body text |
| gray500 | #6B7280 | Secondary text, placeholders |
| gray200 | #E5E7EB | Dividers, borders |
| white | #FFFFFF | Logo on dark, text on coloured bg |

Token	Hex	Usage

saffron	#FF6B35	CTAs, 'go' in wordmark, BAM Bag, icon accents

forest	#1A5C38	Header, footer, headings, 'Zaika' in wordmark

gold	#D4A017	Ratings, accent elements, Heritage Gold

cream	#FFF8F0	Page background, hero bg

saffronLight	#FFF0E8	Card bg, hover states, saffron tints

forestLight	#EAF3DE	Section bg, badges, forest tints

gray700	#374151	Body text

gray500	#6B7280	Secondary text, placeholders

gray200	#E5E7EB	Dividers, borders

white	#FFFFFF	Logo on dark, text on coloured bg

## Decision Log (all open items resolved)

| Decision | Resolution |
| --- | --- |
| Route naming: /privacy vs /privacy-policy | Use /privacy-policy everywhere. 301 from /privacy. |
| Commission headline: 12% or 15%? | 12% is the partner headline. 15% is fine print. |
| '340 food lovers' claim | Removed. Replace with dynamic count when real. |
| Testimonials in V1 | Removed entirely. Do not ship placeholder testimonials. |
| Form backend: DB or Resend? | Resend-only for Phase 1. DB swap in Phase 2. |
| Photography vs illustrations | Illustrations only for V1. Real photos in Phase 2. |
| Framer vs Next.js | Next.js confirmed. No Framer. |
| Domain purchase timing | After 3+ positive restaurant conversations. |
| Font count | Two fonts maximum: Poppins + Playfair Display. |
| Motion: parallax allowed? | No. Absolutely not. Scroll-triggered fade-ups only. |
| Testimonials: ship in V1? | No. Remove. Real quotes only. |
| GA4: include in V1? | Yes. Zero performance cost via @next/third-parties. |

Decision	Resolution

Route naming: /privacy vs /privacy-policy	Use /privacy-policy everywhere. 301 from /privacy.

Commission headline: 12% or 15%?	12% is the partner headline. 15% is fine print.

'340 food lovers' claim	Removed. Replace with dynamic count when real.

Testimonials in V1	Removed entirely. Do not ship placeholder testimonials.

Form backend: DB or Resend?	Resend-only for Phase 1. DB swap in Phase 2.

Photography vs illustrations	Illustrations only for V1. Real photos in Phase 2.

Framer vs Next.js	Next.js confirmed. No Framer.

Domain purchase timing	After 3+ positive restaurant conversations.

Font count	Two fonts maximum: Poppins + Playfair Display.

Motion: parallax allowed?	No. Absolutely not. Scroll-triggered fade-ups only.

Testimonials: ship in V1?	No. Remove. Real quotes only.

GA4: include in V1?	Yes. Zero performance cost via @next/third-parties.

goZaika Build Readiness Pack v1.0  ·  Confidential  ·  Freeze before building