goZaika

Technology Specification v3.0

Full Production Roadmap — AI-Accelerated Development

Version 3.0  |  May 2026

CONFIDENTIAL — For Internal Use & Restaurant Sales Conversations

# 1. Strategic Pivot: From Pilot to Full Production

goZaika was originally scoped as a lean MVP — a pilot to validate the core "Surprise Bag" / BAM Bag concept with a handful of partner restaurants in Hyderabad. Slices 0–8B of the engineering plan delivered a solid, battle-tested backend: multi-tenant auth, drop publishing, payment processing, QR/OTP pickup verification, WhatsApp/email notifications, settlement finance, and admin ops. The backend is production-grade.

However the frontend products — five separate apps — were built to the same minimal-pilot bar. The mobile apps are static shells. Several web pages are empty placeholders. Revenue-generating features (Swaad Club subscriptions, Zaika Pro analytics, referral programme) do not exist in the UI. Navigation and visual design fall short of the premium hospitality brand goZaika aspires to.

With AI-assisted development (Claude Code / Codex), the cost to build "full production" quality is no longer materially different from the cost to build a pilot. This v3 specification therefore redefines the scope: every app will be taken to a standard that can be demonstrated to restaurant partners and investors as a complete, commercially ready product.

## 1.1 What v3 Changes

| Dimension | v2 Pilot Scope | v3 Production Scope |
| --- | --- | --- |
| Ambition | Validate BAM Bag concept | Full commercial product ready for city-wide launch |
| Consumer Web | Drop list + claim + account | Discovery, map, restaurant profiles, Swaad Club, referrals |
| Restaurant Portal | Flat link-bar, 3 KPI counters | Sidebar nav, rich dashboard, drop management, team mgmt |
| Admin Web | Queue-based ops only | + User management, monitoring, city config, payouts |
| Consumer Mobile | Static Expo shell | Full parity with web + push notifications |
| Staff Mobile | Static Expo shell | Full pickup verification, order queue, manager view |
| Revenue Streams | GMV commission only | + Swaad Club ₹199/mo + Zaika Pro ₹2,499/mo + referrals |
| Scale | Hyderabad pilot | Multi-city architecture, B2B, automated payouts |

# 2. Current State Audit

A full code-level audit of all five applications was conducted. The following tables summarise what is implemented, what is missing, and the production readiness rating for each app.

## 2.1 Customer Web (customer.gozaika.in)

| Page / Feature | Status | Gap Notes |
| --- | --- | --- |
| Home page (2-col drop preview) | Partial | No search bar, no category filters, no city selector |
| Drop discovery list | Partial | Map toggle UI exists but is non-functional; no filter chips |
| Drop detail page | Complete | Dietary, allergens, price, progress bar, ClaimPanel all present |
| Restaurant directory | MISSING | Page renders <EmptyState> only — no content |
| Restaurant profile page | MISSING | No route exists |
| Swaad Club subscription page | Placeholder | 3 lines of copy; no subscription flow or Razorpay integration |
| Google OAuth login | MISSING | Phone OTP + demo email only; Google button absent |
| Order detail / QR pickup proof | Complete | QR + OTP, food safety reminder, notification status |
| Account page | Partial | Profile edit + consent toggles work; no order history tabs, minimal styling |
| Referral programme | MISSING | No referral code, share flow, or rewards ledger |
| Cuisine / dietary filters | MISSING | No filter bar on drop list |
| Push / in-app notifications | MISSING | No browser push opt-in |
| Wishlist / saved drops | MISSING | No favourites feature |
| Social sharing (OG cards) | Partial | DropShareActions component exists; no dynamic OG metadata |

Production Readiness: 35% — Core claim flow works; discovery, social, and revenue pages are absent.

## 2.2 Restaurant Management Web (restaurant.gozaika.in)

| Page / Feature | Status | Gap Notes |
| --- | --- | --- |
| Navigation | Partial | Flat horizontal link-bar; spec calls for collapsible sidebar |
| Dashboard | Partial | 3 static KPI counters; no revenue chart, sell-through trend, or quick actions |
| Template management | Complete | 14 allergens, dietary, spice, serves, pricing — fully functional |
| Drop creation wizard | Partial | Form exists; no multi-step wizard, no preview, no scheduling UI |
| Active drops list | MISSING | No page listing current/upcoming drops with status badges |
| Orders / verification | Complete | OTP + QR verify, no-show mark, incident creation |
| Finance / settlements | Complete | Gross/commission/fees/net, settlement entries — read-only, functional |
| ROI reports | Complete | Sell-through, GMV, pickup completion, no-shows |
| Zaika Pro analytics | MISSING | No advanced analytics, heatmaps, or competitor benchmarking |
| Team management | MISSING | No staff accounts, role-based access |
| Profile / branding | Partial | Basic onboarding form; no logo/photo upload, no menu URL |
| Notification preferences | MISSING | No per-channel preference panel |
| Subscription / billing | MISSING | No Zaika Pro upgrade flow |

Production Readiness: 55% — Backend complete; dashboard and discovery UX need overhaul.

## 2.3 Admin Web (admin.gozaika.in)

| Page / Feature | Status | Gap Notes |
| --- | --- | --- |
| Ops queue (7 tabs) | Complete | Restaurants/drops/incidents/support/refunds/config/audit all functional |
| Finance settlements | Complete | Preview, draft, lock, adjustments, invoice metadata |
| Pilot ROI reports | Complete | City-level metrics |
| User management | MISSING | No user search, suspension, or account merge tool |
| Platform monitoring | MISSING | No health dashboard, error rates, queue depth |
| City / geo config | MISSING | No multi-city zone management |
| Coupon / promo management | MISSING | No discount code creation or campaign tracking |
| B2B / bulk order admin | MISSING | No catering order management |
| Role-based admin access | MISSING | Single admin role only |
| Automated payout triggers | MISSING | Manual settlement only |

Production Readiness: 60% — Ops and finance solid; scale features absent.

## 2.4 Consumer Mobile App (Expo)

| Page / Feature | Status | Gap Notes |
| --- | --- | --- |
| App shell / navigation | Shell only | Bottom tabs render but are non-functional; no stack navigation |
| Drop discovery screen | MISSING | Static placeholder text only |
| Drop detail + claim | MISSING | No screens implemented |
| Phone OTP auth | MISSING | No auth flow in mobile |
| Order history | MISSING | No screens |
| QR / OTP pickup proof | MISSING | No screens |
| Push notifications | MISSING | No Expo notifications integration |
| Camera / QR scanner | MISSING | No expo-camera integration |
| Swaad Club in-app | MISSING | No screens |
| Offline / poor network UX | MISSING | No retry or offline handling |

Production Readiness: 5% — App shell only; all functional screens missing.

## 2.5 Restaurant Staff Mobile App (Expo)

| Page / Feature | Status | Gap Notes |
| --- | --- | --- |
| App shell | Shell only | Static UI; hardcoded order count "27" |
| Auth / login | MISSING | No auth flow |
| Live order queue | MISSING | No real-time order list |
| QR scanner | MISSING | Button present but non-functional |
| OTP verification input | MISSING | Input present but non-functional |
| No-show marking | MISSING | No action |
| Incident reporting | MISSING | No action |
| Manager dashboard | MISSING | No supervisor view |
| Push notifications | MISSING | No new-order alerts |
| Offline mode | MISSING | No cached order list for poor connectivity |

Production Readiness: 3% — Purely decorative; zero functionality.

# 3. Production Roadmap Overview

The v3 roadmap is organised into four delivery slices, each buildable in 2–4 weeks with AI-assisted development. Slices are numbered starting at 2.1 to continue the existing engineering plan numbering (slices 0–8B). Each slice delivers a shippable, demo-able increment.

| Slice | Name | Primary Goal | Est. Duration | Key Deliverables |
| --- | --- | --- | --- | --- |
| 2.1 | Premium UX Transformation | Make every existing screen production-quality | 2–3 weeks | Consumer discovery & map; restaurant sidebar & dashboard; admin user mgmt; website polish |
| 2.2 | Growth Features & Revenue | Add Swaad Club, Zaika Pro, referrals, team mgmt | 3–4 weeks | Subscription flows; advanced analytics; referral programme; restaurant team accounts |
| 2.3 | Native Mobile Apps | Build both Expo apps to full feature parity | 3–4 weeks | Consumer: full drop discovery + claim + orders + push. Staff: live queue + QR scanner + OTP |
| 2.4 | Platform Scale & Maturity | Multi-city, B2B, automation, trust & safety | 3–4 weeks | City config; B2B catering orders; automated payouts; reviews system; monitoring dashboard |

SLICE 2.1

Slice 2.1: Premium UX Transformation

Elevate every existing screen to production quality — no new backend required.

### Objectives

Consumer web: working map, filters, restaurant directory, polished account page

Restaurant portal: sidebar navigation, rich analytics dashboard, drop management list

Admin web: user management tab, platform health overview

Marketing website: testimonials live, Google Auth, SEO meta tags

Establish design system consistency across all web apps

## 4.1 Consumer Web — Full Discovery & Account

### Home Page Redesign

Replace the 2-column minimal grid with a full hero experience:

Animated hero banner with current city name, drop count today, and "Browse Now" CTA

Horizontal cuisine-filter chips (All / Biryani / Thali / Desserts / Snacks / Drinks) with active-state saffron highlight

City selector dropdown (Hyderabad → future cities disabled with "Coming Soon" badge)

"Drops closing soon" carousel — horizontal scroll, countdown timer per card

"Drops you missed" section below the fold with greyed-out cards

Persistent search bar: fuzzy-search by restaurant name, cuisine, or dish

### Drop Discovery — Map Integration

The map toggle button currently renders but opens nothing. Full implementation:

Use @react-google-maps/api or Leaflet (open-source fallback) with custom saffron map pins

Each pin shows restaurant name + remaining bag count bubble

Clicking a pin opens a bottom sheet with the DropCard and "Claim" button

Map remembers last viewport in sessionStorage; resets to city centre on refresh

Filter bar syncs with map: selecting "Biryani" hides non-biryani pins

Mobile-first: map takes full viewport, list view accessible via bottom tab

### Restaurant Directory

Currently returns EmptyState. Full implementation:

/restaurants page: grid of RestaurantCards sorted by "drops today" then alphabetical

RestaurantCard: logo, name, cuisine tags, rating (from reviews slice), "Active drop" badge

/restaurants/[slug] profile page: cover photo, about text, opening hours, past drop history, upcoming drops, share button

RLS-safe: only show restaurants with is_active=true and at least one published drop

### Swaad Club Subscription Flow

/swaad-club page: benefit grid (priority claiming, 5% discount, exclusive drops)

Razorpay subscription plan integration at Rs.199/month

Subscription status badge on account page ("Swaad Club Member")

Priority claim queue: Swaad Club members get 10-minute head start on drops

Cancellation flow with exit survey; grace period to end of billing month

### Google OAuth & Auth Polish

Add "Continue with Google" button to login form using Supabase OAuth provider

Post-OAuth redirect to /account if profile incomplete; otherwise to intended URL

Link existing phone-auth account to Google if email matches (merge prompt)

Show social login first on desktop; keep phone OTP as primary on mobile

## 4.2 Restaurant Portal — Sidebar & Dashboard

### Collapsible Sidebar Navigation

Replace the flat link-bar with a full sidebar matching the v2 spec:

Left sidebar, 240px wide, collapses to 64px icon-only on click or on <1024px viewport

Sections: Overview | Drops (New Drop, Templates, Active Drops) | Orders | Analytics | Finance | Settings

Active route highlighted with saffron left border and forest background tint

Restaurant logo + name in sidebar header; click to edit profile

Trust badge (Verified / Pending) shown below restaurant name

Sticky bottom: Help & Support link, Logout

### Rich Analytics Dashboard

Replace the 3-counter dashboard with a full data canvas:

KPI row: Today's Revenue | Bags Sold Today | Sell-Through % | Avg Order Value

Weekly revenue trend chart (Recharts AreaChart, saffron fill, 7-day rolling)

Sell-through rate by day-of-week bar chart (identify slow days)

"Next drop" countdown card with live bag count

"Quick actions" panel: Create Drop | Mark Incident | View Orders | Download Report

Sustainability impact: "You've saved X kg of food this month" — use serves * 0.35kg estimate

### Active Drops List

/portal/drops page listing all drops with status columns: Draft | Scheduled | Live | Sold Out | Expired | Cancelled

Each row: drop title, date, price, bags listed/sold, sell-through %, pickup window, actions (Edit / Cancel / Duplicate)

Inline status badge with colour coding (Live=green, Sold Out=forest, Expired=grey)

Duplicate action pre-fills template form; useful for recurring drops

## 4.3 Admin Web — User Management

Add "Users" tab to existing 7-tab ops UI (becomes 8th tab)

User search by phone / email / name with debounced input

User detail panel: auth provider, consent ledger, order history, active holds, Swaad Club status

Actions: Suspend account | Reset phone | Merge duplicate accounts | Export PII (DPDP compliance)

Audit log entry on every admin action (uses existing audit_logs table)

## 4.4 Website Polish

Enable testimonials section (currently commented out as "PHASE 2") — pull from Supabase testimonials table

Add dynamic OG meta tags for drop share URLs (/drops/[id]) using Next.js generateMetadata

Add JSON-LD structured data (Restaurant + FoodEvent) for Google rich results

Performance: lazy-load below-fold images, add next/image for all photos

Accessibility: ARIA labels, keyboard navigation, skip-to-content link

## 4.5 Slice 2.1 — Key User Flows

| Flow | Step-by-Step Path |
| --- | --- |
| Consumer discovers drop on map | Open /drops → tap Map toggle → map renders with pins → tap nearest pin → bottom sheet with DropCard → tap Claim → auth gate if not logged in → payment → order confirmation |
| New customer registers via Google | Tap "Continue with Google" on login → Google OAuth consent → redirect to /account → complete name + phone → DPDP consent modal → redirect to intended page |
| Restaurant manager views dashboard | Login → sidebar renders → Dashboard route active → KPIs load from /api/portal/dashboard → charts render with Recharts → manager taps "Create Drop" quick action |
| Admin suspends user account | Admin login → Ops → Users tab → search by phone → open user detail → tap Suspend → confirm modal → supabase.auth.admin.updateUserById sets banned=true → audit log entry written |

## 4.6 Slice 2.1 — Test Cases

| TC ID | Test Name | Input | Expected Result |
| --- | --- | --- | --- |
| TC-2.1-01 | Map renders drop pins | Open /drops, toggle map view | Pins visible at restaurant coordinates |
| TC-2.1-02 | Cuisine filter syncs map | Select "Biryani" filter chip | Only biryani restaurant pins visible |
| TC-2.1-03 | Restaurant directory loads | Open /restaurants | Grid of RestaurantCards, no EmptyState |
| TC-2.1-04 | Google OAuth completes | Tap Google login button | Redirected to /account after consent |
| TC-2.1-05 | Swaad Club subscribe | Open /swaad-club, tap Subscribe | Razorpay subscription modal opens |
| TC-2.1-06 | Sidebar collapses | Restaurant portal <1024px | Sidebar collapses to 64px icons |
| TC-2.1-07 | Dashboard KPIs load | Load /portal/dashboard | Revenue, bags sold, sell-through all non-zero for seeded data |
| TC-2.1-08 | Drop list shows statuses | Open /portal/drops | Status badges: Live/Draft/Expired correctly coloured |
| TC-2.1-09 | Admin user search | Admin → Users tab → search phone | Matching user appears in results |
| TC-2.1-10 | OG meta tag on drop URL | curl --head /drops/[id] | og:title and og:image headers present |

## 4.7 Slice 2.1 — Claude Code Implementation Prompt

SYSTEM: You are working on the goZaika monorepo — a Next.js 16 + Supabase + Tailwind 4 project.
Package manager: npm workspaces. Never use pnpm. Never add workspace:* specifiers.
Design tokens: saffron #FF6B35 (primary CTA), forest #1A5C38 (secondary), gold #D4A017, cream #FFF8F0, charcoal #2D2D2D.
Fonts: Playfair Display (display headings), Poppins/Inter (UI), Hind (Hindi text).
Money: always bigint paise. Auth: Supabase — phone OTP primary, Google OAuth secondary.
RLS is the primary tenancy boundary — never bypass it.
All UI: 44px minimum tap targets, skeleton loaders on every async boundary, ARIA labels on all interactive elements.

TASK — Slice 2.1: Premium UX Transformation

1. CONSUMER WEB (apps/consumer-web):
   a. Home page (app/page.tsx):
      - Add HeroSection component with city name, active drop count (from Supabase), animated entrance
      - Add CuisineFilterBar component with chips: All, Biryani, Thali, Desserts, Snacks, Drinks
      - Add a horizontal "Closing soon" carousel using existing DropCard from packages/ui
      - Add persistent SearchBar that fuzzy-searches drops by restaurant name or cuisine
   b. Drop discovery (app/drops/page.tsx + drop-discovery-client.tsx):
      - Implement the map toggle using @react-google-maps/api (install it)
      - Create DropMapView component: custom saffron pins, pin click → bottom sheet with DropCard
      - Sync CuisineFilterBar state with map pin visibility
   c. Restaurant directory (app/restaurants/page.tsx):
      - Replace <EmptyState> with a Supabase query for active restaurants
      - Create RestaurantCard component: logo, name, cuisine tags, active drop badge
      - Create app/restaurants/[slug]/page.tsx with cover photo, about, upcoming drops
   d. Swaad Club (app/swaad-club/page.tsx):
      - Build full subscription page with Razorpay subscription plan integration
      - Subscription plan ID from env NEXT_PUBLIC_RAZORPAY_SWAAD_CLUB_PLAN_ID
      - Post-payment: update profiles.swaad_club_active=true via Supabase Edge Function
   e. Auth (app/auth/login/login-form.tsx):
      - Add Google OAuth button using supabase.auth.signInWithOAuth({ provider: 'google' })
      - Handle account merge when Google email matches existing phone-auth account

2. RESTAURANT PORTAL (apps/restaurant-mgmt-web):
   a. Replace flat horizontal nav (app/portal/portal-nav.tsx) with a collapsible left sidebar:
      - 240px wide, collapses to 64px on toggle or <1024px
      - Sections: Overview, Drops (sub-items: New Drop, Templates, Active Drops), Orders, Analytics, Finance, Settings
      - Active route: saffron left border + forest-50 background
   b. Dashboard (app/portal/dashboard/page.tsx):
      - Add KPI row: Today Revenue, Bags Sold, Sell-Through %, Avg Order Value
      - Add weekly revenue AreaChart using Recharts (install recharts if not present)
      - Add sell-through bar chart by day of week
      - Add Quick Actions panel: Create Drop, View Orders, Download Report
   c. Active drops list (create app/portal/drops/page.tsx):
      - Table with columns: Title, Date, Price, Listed, Sold, Sell-Through %, Status, Actions
      - Status badges: Live (green), Draft (grey), Sold Out (forest), Expired (grey-50)
      - Actions: Edit (link to existing form), Cancel (confirmation modal), Duplicate

3. ADMIN WEB (apps/admin-web):
   a. Add "Users" tab to ops-client.tsx (app/admin/ops/ops-client.tsx):
      - User search by phone/email with debounced input hitting Supabase admin API
      - User detail side-panel: consent ledger, order history, Swaad Club status
      - Actions: Suspend (supabase.auth.admin.updateUserById banned=true), Export PII

4. WEBSITE (apps/website):
   a. Enable testimonials section in app/page.tsx (remove the "PHASE 2" comment block)
   b. Add generateMetadata to app/drops/[id]/page.tsx for OG tags
   c. Add JSON-LD structured data for Restaurant schema

For EVERY component:
- Use TypeScript strict mode
- Export named types alongside components
- Add Suspense + skeleton fallback on every data-fetch boundary
- Write a brief JSDoc comment on each exported component

Slice 2.2: Growth Features & Revenue Streams

Activate the revenue model: subscriptions, analytics tiers, referrals, and team management.

### Objectives

Launch Swaad Club (Rs.199/mo) with priority claiming and exclusive drop access

Launch Zaika Pro (Rs.2,499/mo) restaurant analytics tier with advanced insights

Build viral referral programme with cashback rewards for both referrer and referee

Enable restaurant team accounts with role-based access (Owner, Manager, Staff)

Add coupon/promo code system for restaurant-led promotions

Deliver B2B / catering enquiry flow for bulk orders

## 5.1 Swaad Club — Subscription Revenue

### Subscription Architecture

Razorpay Subscription API: create plan (monthly, Rs.199), create subscription per user

Webhook endpoint /api/webhooks/razorpay-subscription handles payment.authorized, subscription.charged, subscription.cancelled

Supabase table: swaad_club_subscriptions (user_id, razorpay_subscription_id, status, current_period_end)

Priority queue: when a drop goes live, Swaad Club members can claim 10 minutes before general public (controlled by a drop.swaad_club_early_access_at column)

Exclusive drops: restaurant can flag a drop as swaad_club_only — non-members see a teaser with "Join Swaad Club to claim"

5% blanket discount: apply at checkout via discount_paise column on holds table

## 5.2 Zaika Pro — Restaurant Analytics Tier

### Tier Differentiation

| Feature | Free Tier | Zaika Pro (Rs.2,499/mo) |
| --- | --- | --- |
| Dashboard KPIs | Today only | 30-day rolling + year-on-year |
| Revenue chart | Weekly | Monthly + daily breakdown + CSV export |
| Sell-through analytics | Basic % | Heatmap by day/time + trend alerts |
| Customer insights | None | Return rate, peak hours, cuisine affinity |
| Competitor benchmarking | None | Anonymised city-level peer comparison |
| Drop scheduling tools | Manual | Suggested optimal times based on history |
| Priority support | Email | Dedicated WhatsApp support number |
| Team accounts | 1 user | Up to 5 team members with roles |

### Implementation Notes

zaika_pro_subscriptions table mirrors swaad_club_subscriptions but for restaurant_id

Analytics API: /api/portal/analytics?range=30d — guarded by zaika_pro_active check in middleware

Competitor benchmarking: aggregate drops.sell_through_pct by city + cuisine, exclude PII, return percentile band

Suggested drop times: ML-lite — compute avg sell_through by hour_of_day + day_of_week for the restaurant's cuisine segment

## 5.3 Referral Programme

Each user gets a unique referral code (6-char alphanumeric, stored in profiles.referral_code)

Referee enters code at registration; referrer gets Rs.50 wallet credit after referee's first paid order

Referee gets Rs.30 discount on first order (applied as discount_paise on hold)

Referral ledger table: referrals (referrer_id, referee_id, status, referrer_credit_paise, referee_discount_paise, created_at)

Wallet credits redeemable on any subsequent order; expiry: 90 days

Referral share card: pre-filled WhatsApp / Instagram share with personalised message and referral link

Admin view: referral funnel metrics (invites sent / registered / first order) in admin ops config tab

## 5.4 Restaurant Team Management

Roles: Owner (full access), Manager (all except billing/team), Staff (orders + verification only)

restaurant_team_members table: restaurant_id, user_id, role, invited_by, accepted_at

Invitation flow: Owner enters email → Supabase edge function sends invite email via Resend → recipient clicks link → account created/linked → role granted

RLS update: restaurant-scoped queries check restaurant_team_members instead of just profiles.restaurant_id

Staff-only tokens: staff can log into staff mobile app without access to financial data

## 5.5 Coupon & Promo System

coupons table: code, type (PERCENT/FLAT), value, max_uses, used_count, valid_from, valid_to, restaurant_id (null=platform-wide)

Apply at checkout: validate code → compute discount → attach to hold.coupon_code and hold.discount_paise

Admin can create platform-wide coupons (e.g. WELCOME30); restaurants can create their own via Zaika Pro

Coupon analytics: redemption rate, revenue impact shown in admin ops config tab

## 5.6 Slice 2.2 — Key User Flows

| Flow | Steps |
| --- | --- |
| User joins Swaad Club | Open /swaad-club → tap Subscribe Rs.199/mo → Razorpay subscription modal → payment → webhook fires → profiles updated → account page shows "Swaad Club Member" badge |
| Swaad Club member gets early access | Drop goes live at T=0 → Swaad Club members notified at T-10min via WhatsApp → they can claim before general public → at T=0 drop opens to all |
| Restaurant upgrades to Zaika Pro | Portal → Settings → Subscription → Upgrade to Zaika Pro → Razorpay → webhook → zaika_pro_subscriptions updated → analytics menu items unlock |
| User shares referral link | Account → Referrals tab → tap Share → WhatsApp deep-link opens with "Join goZaika with my code ABCD12" → friend registers → first order → Rs.50 credit applied |
| Owner adds Manager to team | Portal → Settings → Team → Invite Member → enter email + role Manager → Resend email sent → manager clicks link → logs in → sees restaurant data without billing tab |

## 5.7 Slice 2.2 — Test Cases

| TC ID | Test Name | Input | Expected Result |
| --- | --- | --- | --- |
| TC-2.2-01 | Swaad Club subscribe and badge | Complete Razorpay subscription | Account page shows Swaad Club Member badge |
| TC-2.2-02 | Priority early access window | Swaad Club user opens drop 9 mins early | Claim button active; non-member sees countdown |
| TC-2.2-03 | Zaika Pro gate | Non-Pro restaurant opens /portal/analytics | Upgrade prompt shown, data hidden |
| TC-2.2-04 | Referral credit applied | Referee completes first order | Referrer receives Rs.50 wallet credit |
| TC-2.2-05 | Referral discount at checkout | Referee enters referral code at registration | Rs.30 discount applied to first order |
| TC-2.2-06 | Coupon validation | Enter expired coupon code | Error: "This code has expired" |
| TC-2.2-07 | Team member invite | Owner invites manager@email.com | Invite email sent; manager can log in with restaurant access |
| TC-2.2-08 | Staff role restrictions | Staff logs into portal | Finance and Team tabs hidden from navigation |
| TC-2.2-09 | Competitor benchmarking | Zaika Pro restaurant opens benchmark view | Percentile band shown without PII |
| TC-2.2-10 | Subscription cancellation | Cancel Swaad Club mid-month | Access continues to period end; webhook marks cancelled |

## 5.8 Slice 2.2 — Claude Code Implementation Prompt

SYSTEM: goZaika monorepo. Next.js 16 + Supabase + Tailwind 4. npm workspaces only. No pnpm.
Design tokens: saffron #FF6B35, forest #1A5C38, gold #D4A017, cream #FFF8F0, charcoal #2D2D2D.
Money: bigint paise. Auth: Supabase phone OTP + Google OAuth. RLS enforced.

TASK — Slice 2.2: Growth Features & Revenue Streams

1. SWAAD CLUB (apps/consumer-web):
   a. /swaad-club page: Benefits grid, Razorpay subscription integration
      - Create Razorpay plan via API if not exists (env: RAZORPAY_KEY_ID, RAZORPAY_KEY_SECRET)
      - POST /api/subscriptions/swaad-club → create Razorpay subscription → return subscription_id
      - Webhook: /api/webhooks/razorpay → handle subscription.charged and subscription.cancelled
      - Update profiles.swaad_club_active and swaad_club_subscriptions table
   b. Drop claiming: add early_access_at column to drops table, modify ClaimPanel to check Swaad Club status

2. ZAIKA PRO (apps/restaurant-mgmt-web):
   a. /portal/analytics page: full analytics dashboard (recharts) — gated by zaika_pro_active
   b. /portal/settings/subscription: Zaika Pro upgrade flow (same Razorpay pattern as Swaad Club)
   c. Advanced KPIs: 30-day revenue trend, sell-through heatmap, customer return rate
   d. Middleware: check zaika_pro_active for /portal/analytics routes

3. REFERRAL PROGRAMME (apps/consumer-web):
   a. Create profiles.referral_code on first login (nanoid 6-char)
   b. /account/referrals tab: show code, share button, referral history table
   c. Registration flow: optional referral_code input field
   d. POST /api/referrals/apply: validate code, create referrals row, apply discount to hold
   e. Cron job (Supabase Edge Function): credit Rs.50 to referrer after referee's first completed order

4. TEAM MANAGEMENT (apps/restaurant-mgmt-web):
   a. Create restaurant_team_members table migration
   b. /portal/settings/team: invite form, member list with roles, remove member action
   c. Invitation edge function: send email via Resend with magic link
   d. Update RLS policies to use restaurant_team_members for access checks
   e. Role guard HOC: wrap portal pages with role checks (Owner/Manager/Staff)

5. COUPONS (apps/admin-web + apps/restaurant-mgmt-web):
   a. Admin: add coupon management to ops config tab
   b. Restaurant (Zaika Pro only): /portal/promotions page for restaurant-level coupons
   c. Consumer: coupon code input at checkout step in ClaimPanel
   d. Validation API: POST /api/coupons/validate → return discount_paise or error

For ALL new database tables: write Supabase migration SQL with RLS policies.
For ALL Razorpay webhooks: verify signature with crypto.createHmac('sha256', secret).
For ALL new pages: add loading.tsx and error.tsx siblings.

Slice 2.3: Native Mobile Apps

Build both Expo apps from static shells to fully functional native experiences.

### Objectives

Consumer mobile: full drop discovery, map, claim, orders, push notifications, camera QR scan

Staff mobile: live order queue, QR scanner, OTP input, no-show marking, incident reporting

Both apps: phone OTP auth, Supabase Realtime for live updates, deep-linking support

Push notifications via Expo Notifications + Supabase Edge Functions

Achieve App Store / Play Store submission quality

## 6.1 Consumer Mobile — Screen Architecture

| Stack / Tab | Screens |
| --- | --- |
| (Onboarding) | SplashScreen, OnboardingCarousel (3 slides: discover/save/collect), GetStarted |
| Auth Stack | PhoneInputScreen, OTPScreen, NameScreen, ConsentScreen |
| Main Tabs | HomeTab, DropsTab, OrdersTab, AccountTab |
| HomeTab | HomeScreen (featured drops carousel, closing-soon, missed), CityPicker |
| DropsTab | DropListScreen with filter chips + map toggle, DropMapScreen, DropDetailScreen, ClaimScreen |
| OrdersTab | OrderListScreen (active/past tabs), OrderDetailScreen with QR/OTP pickup proof |
| AccountTab | AccountScreen (profile, Swaad Club status), ReferralsScreen, ConsentScreen, SettingsScreen |
| Modals | ClaimSuccessModal, SwaadClubUpgradeModal, FilterBottomSheet |

## 6.2 Consumer Mobile — Key Implementation Details

### Navigation

Use Expo Router v3 (file-based routing) to mirror web route structure

Bottom tab navigator: Home, Drops, Orders, Account (icons from @expo/vector-icons/Ionicons)

Stack navigator inside each tab for deep routes (e.g. drops/[id])

Deep links: gozaika://drops/[id] and https://customer.gozaika.in/drops/[id] → open in app if installed

### Auth Flow

supabase-js phone OTP: signInWithOtp({ phone: "+91XXXXXXXXXX" })

Store session in SecureStore (expo-secure-store); refresh on app foreground

Biometric re-auth option (expo-local-authentication) for returning users

### Realtime Drop Updates

Subscribe to drops:inventory channel on DropDetailScreen mount

Show live bag count with animated number transition (react-native-reanimated)

Unsubscribe on screen unmount to prevent memory leaks

### Push Notifications

Register with Expo Notifications on first login; store push_token in profiles table

Notification types: DROP_LIVE, SWAAD_CLUB_EARLY_ACCESS, ORDER_CONFIRMED, PICKUP_REMINDER (30 min before window close)

Tap notification → deep-link to relevant screen

In-app notification permission prompt with context explanation (do not use bare OS prompt immediately)

### Map Screen (DropsTab)

react-native-maps with Google Maps on Android, Apple Maps on iOS

Custom saffron pin markers with bag-count bubbles

Tap pin → modal card slides up from bottom with DropCard + Claim button

Filter chips above map sync with visible pins

## 6.3 Staff Mobile — Screen Architecture

| Stack / Tab | Screens |
| --- | --- |
| Auth Stack | PhoneInputScreen, OTPScreen (staff must be in restaurant_team_members) |
| Main Tabs | QueueTab, ScanTab, AccountTab |
| QueueTab | OrderQueueScreen (live Realtime list), OrderDetailScreen (customer name, items, status) |
| ScanTab | QRScannerScreen (expo-camera), OTPInputScreen, VerifySuccessScreen, NoShowScreen |
| AccountTab | RestaurantInfoScreen, IncidentReportScreen, LogoutButton |
| Manager view | DailySummaryScreen (bags sold, revenue, no-shows) — visible to Owner/Manager role only |

## 6.4 Staff Mobile — Key Implementation Details

### QR Scanner

expo-camera with barcode scanning enabled

On successful scan: call /api/pickup/verify-qr with order_id + restaurant_id

Success: haptic feedback (expo-haptics Notification.SUCCESS) + green flash + order marked picked_up

Failure: red flash + error message (invalid, already used, wrong restaurant)

Fallback: manual OTP input if QR scan fails (e.g., damaged QR code)

### Live Order Queue

Supabase Realtime subscription on orders filtered by restaurant_id + today's date

Orders sorted: pending_pickup first, then by pickup_window_end ascending

New order: push notification to all staff devices + in-queue badge increment animation

Pull-to-refresh as fallback for poor network conditions

### Offline Mode

Cache last-fetched order list in react-query + AsyncStorage for 15-minute TTL

Banner: "Last updated X minutes ago — tap to refresh" when offline

QR verification queued locally; syncs when connectivity resumes

## 6.5 Slice 2.3 — Key User Flows

| Flow | Steps |
| --- | --- |
| Consumer: discover and claim on mobile | Open app → HomeScreen → tap drop card → DropDetailScreen → tap "Claim" → ClaimScreen (Razorpay) → payment → ClaimSuccessModal → Orders tab shows new order |
| Consumer: receive push and act | Swaad Club drop goes live → push notification "New drop at Bawarchi — 8 bags left" → tap → deep-link to DropDetailScreen → claim in-app |
| Staff: verify pickup with QR | New order notification on staff device → QueueTab shows order → customer arrives → tap Scan tab → point camera at order QR → haptic success → order status updated to picked_up |
| Staff: handle no-show | Pickup window closes → staff taps order in queue → "Mark No-Show" → confirmation → order status = no_show → hold released → customer notified |
| Consumer: view order history | Orders tab → switch to "Past" tab → list of completed orders → tap order → receipt with amount, restaurant, date, food safety QR code |

## 6.6 Slice 2.3 — Test Cases

| TC ID | Test Name | Input | Expected Result |
| --- | --- | --- | --- |
| TC-2.3-01 | Phone OTP auth on mobile | Enter +91 number, receive OTP | OTP received; login completes; session stored in SecureStore |
| TC-2.3-02 | Drop map renders on iOS | Open DropsTab, tap Map | Apple Maps with saffron pins for active drops |
| TC-2.3-03 | Claim via mobile Razorpay | Tap Claim on DropDetailScreen | Razorpay native SDK opens; payment completes; order confirmed |
| TC-2.3-04 | Push notification received | New drop goes live | Device receives notification within 30 seconds |
| TC-2.3-05 | Deep link from notification | Tap push notification | App opens to correct DropDetailScreen |
| TC-2.3-06 | Staff QR scan success | Scan valid order QR | Haptic success; order marked picked_up in Supabase |
| TC-2.3-07 | Staff QR already used | Scan already-verified QR | Error: "This order has already been collected" |
| TC-2.3-08 | Staff OTP fallback | Enter OTP manually instead of QR | OTP validates correctly; same outcome as QR scan |
| TC-2.3-09 | Staff offline queue cache | Put device in airplane mode | Last-fetched orders still visible with "offline" banner |
| TC-2.3-10 | No-show marking | Tap no-show on expired order | Order marked no_show; customer WhatsApp notification sent |
| TC-2.3-11 | Manager daily summary | Staff with Manager role opens AccountTab | DailySummaryScreen visible with today's stats |
| TC-2.3-12 | Biometric re-auth | Return to app after 30 min background | Face ID / fingerprint prompt before showing orders |

## 6.7 Slice 2.3 — Claude Code Implementation Prompt

SYSTEM: goZaika monorepo. Expo SDK 55, React Native, TypeScript strict mode.
Consumer mobile: apps/consumer-mobile. Staff mobile: apps/restaurant-staff-mobile.
Shared backend: Supabase (phone OTP auth, RLS, Realtime, Edge Functions).
Design tokens: saffron #FF6B35, forest #1A5C38, gold #D4A017, cream #FFF8F0, charcoal #2D2D2D.
Money: bigint paise. Never use float for prices.

TASK — Slice 2.3: Native Mobile Apps

=== CONSUMER MOBILE (apps/consumer-mobile) ===

1. NAVIGATION SETUP
   - Install: expo-router@3, @expo/vector-icons, expo-secure-store
   - Set up file-based routing with Expo Router
   - Bottom tabs: (home), (drops), (orders), (account)
   - Deep link scheme: gozaika:// mapped to HTTPS URLs

2. AUTH STACK (app/(auth)/)
   - phone.tsx: PhoneInputScreen — international phone input with country code +91
   - otp.tsx: OTPScreen — 6-digit OTP, auto-submit on last digit, 60s resend timer
   - name.tsx: NameScreen — display name input
   - consent.tsx: ConsentScreen — DPDP consent checkboxes (OPERATIONAL required, MARKETING optional)
   - Use @supabase/supabase-js signInWithOtp + verifyOtp
   - Store session in expo-secure-store

3. HOME TAB (app/(tabs)/home/)
   - index.tsx: HomeScreen
     * Fetch active drops (closing soon first) from Supabase
     * FeaturedDropCarousel (horizontal FlatList, auto-scroll)
     * ClosingSoonSection (countdown timer per card using setInterval)
     * MissedDropsSection (greyed-out past drops)
   - Install react-native-reanimated for animations

4. DROPS TAB (app/(tabs)/drops/)
   - index.tsx: DropListScreen — FlatList + FilterChips + MapToggle button
   - map.tsx: DropMapScreen — react-native-maps, custom saffron markers, bottom sheet on tap
     * Install: react-native-maps, @gorhom/bottom-sheet
   - [id].tsx: DropDetailScreen
     * Full drop info (dietary, allergens, price, serves, pickup window)
     * Live bag count with Supabase Realtime subscription
     * Animated ProgressBar (react-native-reanimated)
     * Claim button → ClaimModal with Razorpay React Native SDK
     * Install: react-native-razorpay

5. ORDERS TAB (app/(tabs)/orders/)
   - index.tsx: OrderListScreen — Tabs: Active | Past
   - [orderId].tsx: OrderDetailScreen
     * QR code display (react-native-qrcode-svg)
     * OTP display in large typography
     * Pickup window countdown
     * Food safety reminder

6. ACCOUNT TAB (app/(tabs)/account/)
   - index.tsx: AccountScreen — profile, Swaad Club badge, referral code
   - referrals.tsx: ReferralsScreen — referral code share, history table
   - settings.tsx: SettingsScreen — notification prefs, biometric toggle, logout

7. PUSH NOTIFICATIONS
   - Install: expo-notifications
   - On login: registerForPushNotificationsAsync() → save token to profiles.push_token
   - Handle notification tap → navigate to relevant screen via deep link
   - Notification permission prompt: show custom explanation screen first (not bare OS prompt)

=== STAFF MOBILE (apps/restaurant-staff-mobile) ===

1. NAVIGATION: Bottom tabs: (queue), (scan), (account)

2. AUTH: Same phone OTP flow but validate user is in restaurant_team_members table after login

3. QUEUE TAB
   - OrderQueueScreen: Supabase Realtime subscription on orders (restaurant_id + today)
   - FlatList sorted by status (pending_pickup first) then pickup_window_end
   - OrderRow: customer name, items, pickup window, status badge
   - Pull-to-refresh; offline banner when no connectivity

4. SCAN TAB
   - QRScannerScreen: expo-camera with barcode scanning
     * On scan: POST /api/pickup/verify-qr
     * Success: expo-haptics Notification.SUCCESS + green flash overlay
     * Error: red flash + error message
   - OTPInputScreen: 6-digit OTP fallback entry
   - NoShowScreen: confirmation before marking no-show

5. ACCOUNT TAB
   - RestaurantInfoScreen: restaurant name, today's stats (Owner/Manager only)
   - IncidentReportScreen: type, severity, description form
   - DailySummaryScreen (Manager/Owner only): bags sold, revenue, pickup rate, no-shows

6. OFFLINE MODE
   - react-query with AsyncStorage persister (15-min TTL)
   - Connectivity check via NetInfo
   - Queue failed verifications locally; sync on reconnect

For BOTH apps:
- Use TypeScript strict mode throughout
- All Supabase calls use typed supabase-js client (generate types from schema)
- All lists use FlashList (@shopify/flash-list) instead of FlatList for performance
- All images use expo-image for caching
- Test on both iOS simulator and Android emulator before considering complete

Slice 2.4: Platform Scale & Maturity

Multi-city infrastructure, B2B catering, automated settlements, trust and safety, and operational monitoring.

### Objectives

Multi-city architecture: city config, geo-fencing, city-level admin controls

B2B / catering: bulk enquiry flow, custom pricing, invoice generation

Automated Razorpay payouts to restaurant bank accounts on schedule

Consumer trust: verified reviews, dispute resolution, FSSAI badge verification

Operations: real-time platform monitoring, alert system, SLA tracking

Performance: CDN-optimised images, lazy Supabase Edge Functions, sub-100ms p95

## 7.1 Multi-City Architecture

### City Configuration System

cities table: id, name, slug, timezone, lat, lng, radius_km, launch_date, is_active, swaad_club_available

restaurants and drops gain a city_id foreign key; all RLS policies gain city_id filter

Admin: /admin/cities page — add city, set geo-fence radius, toggle launch status

Consumer: city selector persisted in localStorage; URL-based routing: /cities/hyderabad/drops

City-specific notification segments in WATI: broadcast only to users in that city

Coming-soon cities: shown in city picker with "Notify me" opt-in (stores city_waitlist entries)

### Geo-fencing

Restaurant must be within city radius to be onboarded to that city

Drop claims: optionally restrict to users within N km (configurable per city)

PostGIS extension on Supabase: use ST_DWithin for proximity queries

Consumer mobile: background location permission requested only when using map — not on first launch

## 7.2 B2B / Catering Enquiry Flow

B2B landing page on website: "Feed your office — goZaika for Business"

Enquiry form: company name, headcount, date, cuisine preference, budget per head, contact details

catering_enquiries table: all form fields + status (new/quoted/confirmed/delivered) + assigned_restaurant_id

Admin receives enquiry → matches restaurant → sends quote via Resend email + WhatsApp

Accepted quote: creates a special bulk_order type in orders table with catering-specific fields

Invoice: auto-generated PDF (use pdf-lib or Puppeteer edge function) with GST breakdown

Payment: Razorpay payment link sent to corporate contact; supports UPI and net banking

## 7.3 Automated Razorpay Payouts

Restaurants add bank account details in portal Settings → Banking (account number, IFSC, account name)

Bank details stored encrypted at rest; never returned raw to frontend

Payout schedule: configurable per city (default: every Monday for prior week's settled orders)

Razorpay Payouts API: POST /v1/payouts with fund_account_id + amount + purpose=payout

Payout webhook: payout.processed updates settlement_entries.payout_status; payout.failed triggers admin alert

Restaurant portal: Payouts tab shows payout history, UTR numbers, expected dates

Admin guard: payouts above Rs.50,000 require second-admin approval in admin portal

## 7.4 Consumer Trust — Reviews & Disputes

### Review System

review_prompts table: one prompt per completed order (status = picked_up)

Review collection: push notification 2 hours after pickup window closes

Review form: 1-5 star + optional text + photo upload (Supabase Storage)

Moderation: auto-flag reviews with profanity; admin reviews flagged items in ops queue

Display: RestaurantCard shows average rating + review count; restaurant profile shows recent reviews

Restaurant response: restaurant manager can reply to reviews from portal

### Dispute Resolution

Consumer can raise dispute within 24h of order: wrong items, food quality, pickup issue

dispute_tickets table: order_id, type, description, photo_url, status (open/investigating/resolved/closed)

Resolution options: full refund, partial refund, credit to wallet

SLA: admin must respond within 24h (tracked in dispute_tickets.sla_deadline)

SLA breach alert: Supabase Edge Function cron checks overdue tickets and pings admin Slack/WhatsApp

## 7.5 Platform Monitoring Dashboard

### Admin Health Dashboard (/admin/monitoring)

Real-time metrics: active sessions, orders per minute, payment success rate, webhook delivery rate

Error rate chart: 4xx/5xx counts over last 24h (pull from Vercel Analytics API or custom error_logs table)

Queue depth: number of unprocessed webhooks, pending notifications, unresolved support tickets

Supabase health: connection pool utilisation, query P95 latency

Uptime check: ping all five app URLs every 5 minutes; alert on 2 consecutive failures

Alert channels: admin WhatsApp group (critical), email digest (daily summary)

### Performance Targets

| Metric | Target | Mechanism |
| --- | --- | --- |
| Home page LCP | < 2.5s | Next.js ISR + CDN edge caching |
| Drop detail page LCP | < 1.5s | Static generation + Supabase Realtime for live count |
| API response P95 | < 200ms | Supabase connection pooling via pgBouncer |
| Claim to payment | < 3s end-to-end | Inventory hold optimistic lock < 50ms |
| Mobile app cold start | < 3s | Expo prebuild + Hermes engine |
| Push notification delivery | < 30s | Expo Push + WATI direct |

## 7.6 DPDP Act Compliance Hardening

Consent purpose audit: verify all 6 purposes (OPERATIONAL, MARKETING, ANALYTICS, REFERRAL_COMMS, WHATSAPP_TRANSACTIONAL, WHATSAPP_MARKETING) are presented in consent UI

Right to erasure: admin tool to anonymise user PII on request (name → "Deleted User", phone → hashed, email → null)

Data export: admin can export full user data bundle as JSON (DPDP portability requirement)

Consent ledger: append-only — no UPDATE or DELETE on consent_logs table (enforced by RLS + trigger)

Minor protection: users born after cutoff date (< 18 years) require guardian consent — add DOB field to onboarding with age gate

Privacy notice: /privacy page on website with plain-language DPDP disclosure; version-linked to consent records

## 7.7 Slice 2.4 — Key User Flows

| Flow | Steps |
| --- | --- |
| User switches city | Home → tap city name → CityPicker modal → select Mumbai (Coming Soon) → "Notify me" → city_waitlist row inserted → confirmation toast |
| Corporate B2B enquiry | Website → /business → fill catering form → admin receives WhatsApp alert → matches restaurant → sends quote → company pays via Razorpay link → bulk order created |
| Automated payout | Monday cron fires → query settled orders from prior week → group by restaurant → Razorpay Payouts API call per restaurant → webhook received → payout_status updated → restaurant portal shows UTR |
| Consumer leaves review | Pickup completed → 2h later push: "How was your goZaika order?" → tap → 5-star form → submit → restaurant rating updated → review shown on profile |
| Consumer raises dispute | Orders → tap order → Report Issue → select type → describe + optional photo → submit → dispute_ticket created → admin receives alert → resolution within 24h SLA |
| Admin monitors health | Admin login → /admin/monitoring → see active sessions, payment success rate, error rate → notices error spike → drills into error_logs → identifies failed webhook → manual retry |

## 7.8 Slice 2.4 — Test Cases

| TC ID | Test Name | Input | Expected Result |
| --- | --- | --- | --- |
| TC-2.4-01 | City switch persists | Select city in picker | Selected city stored in localStorage; all drops filtered to that city |
| TC-2.4-02 | Coming-soon city waitlist | Tap "Notify me" for Mumbai | city_waitlist row inserted; success toast shown |
| TC-2.4-03 | B2B enquiry submitted | Fill catering form on website | catering_enquiries row created; admin WhatsApp notification sent |
| TC-2.4-04 | Automated payout fires | Trigger Monday cron manually | Razorpay Payouts API called for eligible restaurants; payout_status = processing |
| TC-2.4-05 | Payout webhook processed | Razorpay sends payout.processed | settlement_entries.payout_status = completed; UTR stored |
| TC-2.4-06 | Review prompt sent | Order marked picked_up | Push notification sent 2 hours later with review link |
| TC-2.4-07 | Review moderation flag | Submit review with profanity | Review flagged; not shown publicly until admin approves |
| TC-2.4-08 | Dispute within SLA | Admin opens dispute ticket | sla_deadline is 24h after creation; breach alert fires if missed |
| TC-2.4-09 | PII erasure | Admin triggers erasure for user | Name anonymised; phone hashed; email nulled in profiles table |
| TC-2.4-10 | Monitoring error spike alert | Inject 50 consecutive 500 errors | Admin WhatsApp alert sent within 5 minutes |
| TC-2.4-11 | Geo-fence enforcement | Restaurant in different city tries to onboard | City mismatch error; onboarding blocked |
| TC-2.4-12 | Large payout approval gate | Payout > Rs.50,000 | Second-admin approval required in admin portal before processing |

## 7.9 Slice 2.4 — Claude Code Implementation Prompt

SYSTEM: goZaika monorepo. Next.js 16 + Supabase + Tailwind 4 + Expo SDK 55.
npm workspaces only. No pnpm. Money: bigint paise. RLS enforced on all tables.

TASK — Slice 2.4: Platform Scale & Maturity

1. MULTI-CITY (database + all apps)
   a. Migration: create cities table, add city_id FK to restaurants + drops
   b. Update all RLS policies to include city_id filter where relevant
   c. Admin: /admin/cities page — CRUD for city config, geo-fence radius, launch toggle
   d. Consumer web/mobile: CityPicker component, persist city in localStorage/AsyncStorage
   e. URL routing: /cities/[city-slug]/drops — canonical city-scoped routes
   f. PostGIS: enable extension, add ST_DWithin queries for map radius search
   g. city_waitlist table: user_id, city_id, created_at — for coming-soon city opt-ins

2. B2B / CATERING
   a. Website: /business page with enquiry form
   b. catering_enquiries table with status machine: new → quoted → confirmed → delivered
   c. Admin: B2B enquiry queue in ops admin (new tab or within existing support tab)
   d. Quote email via Resend + WhatsApp notification via WATI
   e. Bulk order type in orders table: add order_type enum (CONSUMER | B2B)
   f. Invoice PDF: Supabase Edge Function using pdf-lib, store in Supabase Storage, return signed URL

3. AUTOMATED PAYOUTS
   a. Restaurant portal: Settings → Banking tab — collect account_number, ifsc, account_name
      * Encrypt sensitive fields using Supabase Vault or AES-256 before storing
   b. Supabase Edge Function (cron): runs every Monday 09:00 IST
      * Query settlement_entries where status=finalized AND payout_status=pending
      * Create Razorpay fund accounts if not exists → create payouts
      * Update payout_status = processing + razorpay_payout_id
   c. Webhook /api/webhooks/razorpay-payout: handle payout.processed and payout.failed
   d. High-value gate: if payout_amount > 5000000 (Rs.50k), set payout_status = pending_approval; admin must approve in portal

4. REVIEWS
   a. reviews table: id, order_id, user_id, restaurant_id, rating (1-5), body, photo_url, status (pending/approved/flagged), created_at
   b. review_prompt table: order_id, sent_at, responded_at
   c. Edge Function cron: 2h after order.picked_up, send push + WhatsApp review prompt
   d. Consumer web/mobile: review form screen; review list on restaurant profile
   e. Moderation: simple profanity list check on submission; auto-flag if matched
   f. Restaurant portal: Reviews tab — view ratings, reply to reviews (reply stored in review_replies table)

5. DISPUTE RESOLUTION
   a. dispute_tickets table: order_id, type (WRONG_ITEM/QUALITY/PICKUP), description, photo_url, status, resolution, refund_paise, sla_deadline
   b. Consumer: "Report Issue" on OrderDetailScreen/Page; form with type, description, photo upload
   c. Admin: disputes queue in ops UI with SLA countdown badge (red when < 4h remaining)
   d. Resolution actions: full refund (trigger Razorpay refund API), partial refund, wallet credit
   e. Cron: check sla_deadline overdue → send WhatsApp alert to admin group

6. MONITORING DASHBOARD
   a. Admin: /admin/monitoring page
   b. Metrics from: Supabase pg_stat_activity, error_logs table (create this), Razorpay webhook delivery rate
   c. Uptime check: Edge Function pings all 5 app URLs every 5 min; writes to uptime_checks table
   d. Alert: if 2 consecutive failures → Resend email + WATI WhatsApp to admin group
   e. Display: Recharts LineChart for error rate + payment success rate over 24h

7. DPDP HARDENING
   a. Add DOB field to registration; enforce 18+ age gate (block or guardian-consent flow)
   b. PII erasure endpoint: POST /api/admin/users/[id]/erase — anonymise fields
   c. Data export: GET /api/admin/users/[id]/export — return JSON bundle of all user data
   d. Ensure consent_logs has no UPDATE/DELETE RLS permission for any role
   e. /privacy page on website with versioned privacy notice

For ALL new Supabase tables: write migration SQL + RLS policies + TypeScript types.
For ALL cron Edge Functions: include error handling + execution log writes to edge_function_logs table.