goZaika

Technology & Product Specification

Enterprise Architecture | Product Specs | Database | Vercel + Supabase | Development Plan

Version 2.0  |  April 2026  |  CONFIDENTIAL

Solo Developer Edition — Claude Code + Codex + Cursor

ARCHITECTURE UPDATE: This specification supersedes v1.0. Infrastructure has migrated from AWS Fargate + RDS + S3 + Cognito to Vercel + Supabase (Postgres, Auth, Storage, Realtime) + Prisma. All AWS-specific references in previous versions are void.

# SECTION A — System Architecture Overview

## A.1 Architecture Philosophy

goZaika is built for enterprise scale from Day 1, leveraging a Vercel + Supabase stack that eliminates infrastructure management overhead while preserving the architectural rigour of a multi-tenant, privacy-first, event-driven platform. The following principles govern all decisions:

- Event-driven where possible — decouple services via domain events rather than direct coupling

- API-first — all business logic exposed via versioned server-side route handlers and Supabase Edge Functions

- Privacy-by-design — DPDP Act compliance baked into data models, RLS policies, and consent ledger

- Observability first — structured logging and Supabase metrics from the first service

- Monorepo structure — all apps, packages, and migrations in a single Turborepo with clear module boundaries

- RLS-first tenancy — Row Level Security is the primary isolation mechanism, not application-layer logic

## A.2 High-Level System Components

| Component | Technology | Responsibility | Hosting |
| --- | --- | --- | --- |
| Consumer Web App | Next.js 16.2.4 (App Router) + TypeScript | Browse drops, claim bags, user account, Swaad Club, PWA | Vercel (India Edge Network) |
| Consumer Mobile App | React Native (Expo) + TypeScript | iOS/Android: drop alerts, geolocation, payment, pickup QR | App Store / Play Store |
| Restaurant Staff App | React Native (Expo) + TypeScript | Counter staff: pickup verification, OTP/QR, live sold count | App Store / Play Store |
| Restaurant Mgmt Portal | Next.js 16.2.4 + React 19.2.4 + TypeScript 5.9.x | Owner: drop scheduling, Zayka Pro analytics, financials | Vercel |
| Admin Portal | Next.js 16.2.4 + React 19.2.4 + TypeScript 5.9.x | Ops: all merchants, users, billing, refunds, config | Vercel (restricted access) |
| API Layer | Next.js Route Handlers + Supabase Edge Functions | Business logic, webhook handlers, background jobs | Vercel Edge / Supabase Edge |
| Database | Supabase Postgres 16 | All transactional data: users, restaurants, orders, payments | Supabase (Singapore) |
| Auth | Supabase Auth | Phone OTP (primary), Google OAuth, JWT, multi-tenant roles | Supabase managed |
| File Storage | Supabase Storage + Vercel CDN | Restaurant images, bag photos, receipts, KYC docs, exports | Supabase Storage |
| Real-Time | Supabase Realtime | Live drop inventory counts, order status changes | Supabase managed |
| Notifications | Supabase outbox + WATI (WhatsApp) + Resend (email) | Transactional messaging: order confirmation, pickup reminders | Edge Functions |
| Payments | Razorpay India | UPI, cards, wallets, settlements, webhooks, refunds | Razorpay managed |
| Monitoring | Vercel Analytics + Supabase Dashboard + Sentry | Logs, metrics, error traces, alerts | Managed services |

## A.3 Technology Stack Rationale

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend Framework | Next.js 16.2.4 App Router + React 19.2.4 | Server components for SEO; streaming; same framework for all web surfaces; Vercel-native deploy |
| Language | TypeScript (strict mode) 5.9.x | Type safety; better AI code generation; refactoring confidence for solo dev |
| Mobile | React Native with Expo SDK 55 | Code-share with React; OTA updates; single codebase iOS + Android |
| API Layer | Next.js Route Handlers + Supabase Edge Functions | Supabase Edge Functions for webhook handlers and background triggers; Route Handlers for app APIs |
| ORM | Prisma | Type-safe DB client; excellent migration tooling; Prisma Studio for schema inspection |
| Primary Database | Supabase Postgres 16 | ACID compliance; Row Level Security; real-time subscriptions; Supabase-hosted eliminates RDS ops |
| Auth | Supabase Auth | Phone OTP native; Google OAuth; JWT/session built-in; replaces Cognito completely |
| Storage | Supabase Storage | S3-compatible; RLS-backed bucket policies; presigned URLs; replaces S3 + CloudFront for media |
| Real-Time | Supabase Realtime | Postgres CDC-based; inventory and order status changes streamed to clients without Redis |
| CSS | Tailwind CSS 4.x via @tailwindcss/postcss + shadcn/ui where applicable | Utility-first; shadcn/ui Radix primitives; consistent design tokens across all web surfaces |
| State (Client) | Zustand + TanStack Query | Minimal boilerplate; TanStack Query for server state, caching, and background refetch |
| Cache / Rate Limit | Upstash Redis (serverless) | Serverless Redis for rate limiting and claim idempotency; no persistent Redis cluster to manage |
| TypeScript | 5.9.x |  |
| ESLint | 9.x flat config |  |
| Package manager | npm workspaces, package-lock.json canonical |  |

Do not use pnpm, pnpm-lock.yaml, pnpm-workspace.yaml, workspace:* dependencies, or packageManager: pnpm unless a later dedicated migration slice is approved.

## A.4 Monorepo Structure

Turborepo monorepo with the following layout:

gozaika/

apps/

website/                  # canonical production website; preserve exactly

consumer-web/             # Next 16.2.4 / React 19.2.4

restaurant-mgmt-web/      # Next 16.2.4 / React 19.2.4

admin-web/                # Next 16.2.4 / React 19.2.4

consumer-mobile/          # Expo SDK 55

restaurant-staff-mobile/  # Expo SDK 55

packages/

config/

db/

logger/

supabase/

types/

ui/

utils/

supabase/

migrations/

functions/

seed.sql

docs/

architecture/

adr/

runbooks/

product/

apps/website is the canonical production website and must be preserved exactly. New web apps must copy its configuration pattern: Next config style, ESLint flat config, Tailwind 4 via @tailwindcss/postcss, and the lint command must use eslint ., not next lint.

# SECTION B — Website (Consumer-Facing Marketing Site)

The production marketing website lives at apps/website and is the canonical baseline for web-app configuration, styling, package versions, Tailwind setup, ESLint setup, and design tokens. It must not be regenerated, replaced, downgraded, or migrated during foundation slices.

Future web apps must copy compatible patterns from apps/website rather than scaffolding from older Next.js templates.

The website covers: Home / Drop Discovery, How It Works, For Restaurants, About, FAQ, Cities, Waitlist capture, Privacy Policy, Terms, Refund Policy, Food Safety Policy, and Grievance Redressal. Design uses saffron/forest/cream palette with Playfair Display for headlines and Poppins/Inter for body text.

# SECTION C — Consumer Web App

## C.1 Component Overview

The Consumer Web App (Next.js 16.2.4 App Router, deployed to Vercel) serves authenticated and anonymous users for drop discovery, bag claiming, order management, subscription, and account settings. It is also the PWA surface — installable on mobile home screens.

consumer-web must follow the apps/website configuration baseline: ESLint 9 flat config, Tailwind 4 PostCSS setup, npm workspace-compatible dependencies, and eslint . for linting.

## C.2 Page Architecture & Feature List

| Route | Purpose | Priority | Auth Required |
| --- | --- | --- | --- |
| / (Home) | Drop discovery grid, city selector, how-it-works, app download CTA | P0 | No |
| /drops | Paginated/filtered drop browse (map + list toggle) | P0 | No |
| /drops/[id] | Drop detail: bag info, allergens, pickup map, countdown, claim CTA | P0 | No |
| /restaurants | Restaurant discovery: neighborhood/cuisine filter | P0 | No |
| /restaurants/[slug] | Restaurant profile: story, active drops, reviews | P1 | No |
| /checkout/[orderId] | Payment flow + Razorpay embed + order confirmation | P0 | Yes |
| /account | User profile, order history, dietary prefs, saved restaurants | P0 | Yes |
| /swaad-club | Subscription landing, benefits, upgrade flow | P1 | Partial |
| /auth/login | Phone OTP login (primary) + Google OAuth | P0 | No |
| /cities/[city] | City SEO page: neighborhoods, top drops, restaurants | P1 | No |

## C.3 Detailed Feature List

### C.3.1 Drop Discovery

- City selection on first load; IP-based city fallback; persisted in user profile

- Real-time inventory counter via Supabase Realtime subscription (quantity_available)

- Filters: cuisine type, dietary category (VEG/NON_VEG/JAIN/EGG_ONLY), price range, pickup window, allergen exclusions

- Map view (Google Maps JS API) + list view toggle; sticky filter bar

- Drop cards: RestaurantName, DietaryBadge, AllergenChips, PriceTag, PickupWindow, ProgressBar(remaining), ClaimCTA; sold-out overlay animation

- Countdown timer: SSE-fed real-time countdown to drop end; warning state < 30 minutes; sold-out animation on 0

### C.3.2 Claim & Checkout Flow

- Consumer taps Claim — auth check; redirect to /auth/login if unauthenticated

- POST /api/orders — server creates inventory hold (Supabase transaction: lock drop row, increment quantity_reserved)

- Hold expires in N minutes (configurable per drop); held quantity released if payment not completed

- Razorpay Checkout.js opens — UPI / card / wallet selection

- Payment success → Razorpay webhook → server converts hold to sold, sets order_status = PAID → CONFIRMED → READY_FOR_PICKUP

- Pickup QR generated (nonce-based); pickup OTP hashed; stored on order

- Order confirmation screen: full-screen QR + OTP; WhatsApp + push notification triggered via notification outbox

- 30 min before pickup window: automated pickup reminder notification

### C.3.3 Account & Profile

- Edit profile: name, email, phone (verified via OTP), language preference

- Dietary preferences: multi-select VEG/NON_VEG/JAIN/EGG_ONLY (used for drop filtering)

- Allergen preferences: avoid-flag per allergen (affects drop discovery warnings)

- Order history: status timeline, pickup QR re-display, reorder CTA, review prompt

- Saved restaurants: follow/unfollow; get notified on new drops

- Referral: unique code display, referral count, reward status tracker

- Swaad Club: current plan, renewal date, benefits, upgrade/cancel

- DPDP Settings: granular consent per purpose (operational, marketing, analytics, WhatsApp); consent history; erasure request initiation

## C.4 UI/UX Rules & Considerations

### C.4.1 Design Tokens & Theme

| Token | Value | Usage |
| --- | --- | --- |
| saffron.DEFAULT | #FF6B35 | Primary CTA buttons, active states, countdown warning |
| forest.DEFAULT | #1A5C38 | Secondary actions, verified badges, Swaad Club |
| gold.DEFAULT | #D4A017 | Premium/Spotlight drop badges, Zayka Gold tier |
| cream.DEFAULT | #FFF8F0 | Page background, card background |
| charcoal.DEFAULT | #2D2D2D | Primary body text, headings |
| font-display | Playfair Display (serif) | Page titles, restaurant names, hero text |
| font-sans | Poppins / Inter | UI labels, buttons, navigation |
| font-hindi | Hind | Hindi taglines and bilingual labels |

### C.4.2 Core UI Rules

- Mobile-first layouts; minimum tap target 44px; bottom navigation bar on mobile

- Skeleton loaders (matching card dimensions) for all async content — never spinners

- Inline, contextual error messages — not modal alerts; toast notifications for transient states (Sonner)

- Illustrated SVG empty states with contextual CTAs (e.g., "No drops near you — notify me")

- Pickup QR: full-screen display; minimum 300×300px; auto-brightness boost on mobile; offline-cacheable

- Dietary badges use FSSAI-standard symbols: Veg (green leaf ○), Non-Veg (red triangle ▲), Jain (orange), Egg (yellow)

- Allergen chips: compact initial display with expand-on-tap for detail; never hidden behind scroll

- Progress bar on drop card shows remaining quantity visually; turns red at < 20% remaining

- All sold-out states use overlay animation; sold-out CTA becomes "Join waitlist for next drop"

- Form validation: inline field-level errors; no full-page error states for form submissions

- Language: English primary; Hindi BAM taglines (बड़ा ज़ायका); bilingual not simultaneous

- Accessibility: WCAG 2.1 AA; ARIA labels on interactive elements; keyboard navigation; screen-reader tested

# SECTION D — Consumer Mobile App

## D.1 Component Overview

React Native app using Expo SDK 55. iOS and Android app. Shares design tokens and business logic packages with the web app. Adds mobile-specific capabilities: push notifications, geolocation, native QR display, and camera-based scanning.

Native dependencies must be installed using npx expo install. Do not manually pin incompatible native package versions outside Expo’s compatibility matrix.

## D.2 Screen Architecture & Feature List

| Screen / Flow | Description | Priority |
| --- | --- | --- |
| Onboarding / Location | City selection, location permission request, dietary preference quick-setup | P0 |
| Auth — OTP Login | Phone number entry → OTP → Supabase Auth session; Google OAuth option | P0 |
| Home Feed | City-scoped drop grid with Realtime inventory counts; pull-to-refresh | P0 |
| Drop Detail | Bag info, allergens, serves, pickup map, countdown timer, Claim CTA | P0 |
| Claim / Checkout | Native Razorpay SDK; UPI / card / wallet; order confirmation | P0 |
| Pickup QR Screen | Full-screen offline-cacheable QR; brightness boost; OTP fallback display | P0 |
| Order History | Status timeline per order; re-display QR; review prompt post-pickup | P0 |
| Push Notifications | Drop alerts, sold-out alerts, pickup reminders, Swaad Club drops | P0 |
| Profile & Preferences | Dietary/allergen prefs, saved restaurants, referral code, DPDP settings | P0 |
| Restaurant Discovery | Browse by neighborhood/cuisine; follow restaurant; drop history | P1 |
| Swaad Club | Subscription management; exclusive drop badge; renewal | P1 |
| Zayka Passport | Gamification stamp card: restaurants visited, bags collected, tier | P1 |
| Reviews & Ratings | Post-pickup 1–5 star + photo upload; shown on restaurant profile | P1 |
| Referral Program | Share referral code; track status; reward display | P0 |
| Dark Mode | System-preference dark mode; persisted in Supabase user settings | P2 |

## D.3 Key Flows

### D.3.1 Offline Pickup QR

- QR payload and OTP are cached locally after order is confirmed (Expo SecureStore)

- App detects network loss; shows cached QR with "Offline Mode" indicator

- Resync of order status happens automatically on network reconnect

- QR nonce rotated on successful pickup verification (prevents re-use)

### D.3.2 Real-Time Drop Feed

- Supabase Realtime subscription on drop_drop (quantity_available) for active drops in user's city

- Optimistic UI: claim button instantly disables on tap; reverts if payment abandoned

- Sold-out animation triggered by Realtime event, not polling

## D.4 UI/UX Rules — Mobile Specific

- Bottom tab navigation: Home, Drops, Orders, Profile (max 4 tabs)

- Haptic feedback on successful claim and verified pickup

- Swipe-to-dismiss for notifications and toast messages

- Native share sheet for referral code sharing

- Camera permission requested only when QR scan feature is first used

- All tappable elements minimum 44×44pt; spacing between interactive elements ≥ 8pt

- Loading states use Lottie animations (simple, < 20KB each)

# SECTION E — Restaurant Staff App

## E.1 Component Overview

React Native app using Expo SDK 55 app used exclusively at the restaurant counter during active pickup windows. Designed for non-technical counter staff: minimal text, large touch targets, simple primary actions. Supabase Auth with staff-scoped JWT; RLS restricts access to the staff's restaurant only.

Native dependencies must be installed using npx expo install. Do not manually pin incompatible native package versions outside Expo’s compatibility matrix.

## E.2 Feature List & Function Points

| Feature | Description | Priority | Function Points |
| --- | --- | --- | --- |
| OTP Verification | Enter 6-digit OTP or scan customer QR; validate against hashed OTP; mark order COLLECTED | P0 | Hash comparison, status transition, inventory event |
| QR Scanner | Native camera scan of customer QR; decode nonce; server verification call | P0 | Camera API, nonce decode, POST /api/pickup/verify |
| Live Order Queue | Real-time list of all orders for current drop window; status: Pending / Verified / Collected | P0 | Supabase Realtime subscription on order_order |
| Sold Count Display | Large numeric display of bags remaining; sound alert on each new claim | P0 | Realtime subscription on quantity_available |
| Drop Controls | Mark drop ACTIVE / PAUSED / SOLD_OUT / EMERGENCY_CLOSED from staff app | P0 | Status transition API; broadcasts to all clients |
| Offline Mode | Core verification works offline: 15-min order cache; sync on reconnect | P0 | Expo SecureStore cache; background sync queue |
| Incident Report | Quick form: dietary mismatch / packaging / safety / missing order; linked to order | P0 | Creates incident_incident + incident_event records |
| Upsell Prompt | Post-verification: show suggested upsell item for the restaurant | P1 | Config-driven per restaurant; tracked in analytics |
| Staff Notifications | New order surge alert; management notes; Swaad Club customer badge display | P1 | Supabase Realtime + push notifications |

## E.3 Pickup Verification Flow

- Customer arrives at counter and shows QR code on their phone

- Staff taps "Scan QR" in app — camera opens; customer holds phone up

- App decodes QR nonce → POST /api/pickup/verify with {nonce, staffProfileId, deviceLabel}

- Server: validates nonce against order pickup_qr_nonce; confirms order is READY_FOR_PICKUP; confirms restaurant match

- Success → order status transitions READY_FOR_PICKUP → COLLECTED; inventory event logged; collected_at timestamp set

- Staff app shows green checkmark with customer name and bag type

- Failure cases: wrong nonce → red alert; already collected → "Already verified" warning; expired window → show expiry info

- Offline path: validate against local 15-min cache; sync verification event when connectivity restored

## E.4 UI/UX Rules — Staff App

- Single-screen primary action: large QR scan button centred on home screen; order queue below

- High contrast design: white text on dark background for counter visibility in bright kitchen lighting

- Font sizes: OTP input 48pt; order count 72pt; customer name 28pt — readable at arm's length

- Success state: full-screen green flash + checkmark + sound; error state: full-screen red flash + reason

- Minimal navigation: no unnecessary menus; staff should never need to navigate away from main screen during pickup

- Session persists across app restarts; staff must explicitly log out at end of shift

- Offline indicator: persistent orange banner when not connected; local cache age shown

# SECTION F — Restaurant Management Portal (Zayka Pro)

## F.1 Component Overview

Next.js 16.2.4 App Router + React 19.2.4 portal  portal for restaurant owners and admins. Auth via Supabase with restaurant-scoped RLS. Provides drop lifecycle management, bag template library, financial dashboards, team management, and Zayka Pro analytics.

This  web apps must copy compatible patterns from apps/website rather than scaffolding from older Next.js templates.

## F.2 Module Architecture

| Module | Routes | Priority |
| --- | --- | --- |
| Dashboard | /portal, /portal/dashboard | P0 |
| Drop Management | /portal/drops, /portal/drops/new, /portal/drops/[id] | P0 |
| Bag Templates | /portal/templates, /portal/templates/new, /portal/templates/[id] | P0 |
| Order Management | /portal/orders, /portal/orders/[id] | P0 |
| Financial Management | /portal/finance, /portal/finance/settlements, /portal/finance/invoices | P0 |
| Analytics (Zayka Pro) | /portal/analytics/* | P1 |
| Team Management | /portal/team, /portal/team/invite | P1 |
| Restaurant Profile | /portal/profile, /portal/profile/compliance | P0 |
| Settings | /portal/settings | P0 |
| Notifications | /portal/notifications | P1 |

## F.3 Drop Management — Feature List & Function Points

### F.3.1 Drop Creation Flow

- Select or create bag template (dietary category, allergens, spice level, serves, max holding, min menu value)

- Set drop parameters: quantity, price, pickup window start/end, drop type (STANDARD/SPOTLIGHT/CHEF_SPECIAL)

- Set audience: ALL_USERS / SWAAD_CLUB / WHATSAPP_INSIDERS (multi-select via drop_audience_segment)

- Upload drop media (Supabase Storage); set display order; flag primary image

- Link to recurring schedule (optional): RRULE-based schedule for automated future drops

- Save as DRAFT → preview how it appears on consumer app

- Publish: status → SCHEDULED (if publish_at in future) or ACTIVE (if pickup_start_at now); notification outbox populated

### F.3.2 Drop Lifecycle Controls

- Pause drop: status → PAUSED; new claims blocked; existing paid orders unaffected

- Emergency close: status → EMERGENCY_CLOSED; all READY_FOR_PICKUP orders trigger refund workflow

- Extend pickup window: update pickup_end_at; re-notify customers via WhatsApp

- Add inventory: admin-only; creates inventory_event with audit trail; updates quantity_total

- Manual sold-out: restaurant can mark SOLD_OUT before actual inventory depletes

## F.4 Financial Management — Feature List & Function Points

| Feature | Description | Function Points |
| --- | --- | --- |
| Payout Dashboard | Daily, weekly, monthly settlement status; Razorpay payout breakdown; net payout after commission | Reads finance_settlement_run + finance_restaurant_payout_entry |
| Invoice Download | GST-compliant invoice PDF per settlement period; download link via Supabase Storage presigned URL | finance_invoice.storage_object_fk → presigned URL |
| Revenue Analytics | GMV by drop, bag type, period; sell-through rate; compare to prior periods | Aggregates on drop_drop + order_order + finance tables |
| Commission Tracker | Current commission tier (bps); volume to next tier; projected monthly fee | restaurant_commission_plan + restaurant_commission_override |
| Transaction History | Order-level financial ledger; refund status; payout entry type breakdown | finance_restaurant_payout_entry filtered by restaurant_fk |

## F.5 Bag Template Library — Feature List

- Create template: name, dietary_category (enum), spice_level (enum), serves_min/max, max_holding_minutes, min_menu_value_paise

- Tag allergens: multi-select from master_allergen list; stored in catalog_bag_template_allergen

- Version control: each publish creates a new catalog_bag_template_revision; active revision tracked on template

- Template status lifecycle: DRAFT → ACTIVE → INACTIVE → ARCHIVED

- Attach media: upload primary + gallery images for the template

- Duplicate template: creates new DRAFT from existing active revision

- Drops always reference a specific revision (immutable); updating a template creates new revision

## F.6 Zayka Pro Analytics Modules

| Analytics Module | Metrics & Features |
| --- | --- |
| Drop Performance | Sell-through rate per drop; time-to-sell-out; optimal listing timing heatmap; price sensitivity trends |
| Customer Acquisition | New vs returning customers; first-time buyer rate; source attribution (browse/referral/search/social) |
| Pickup Completion | COLLECTED vs PICKUP_EXPIRED rate; no-show trends; window utilisation by time-of-day |
| Attach Purchase | Counter upsell attachment rate (post-P1); revenue from upsells per drop |
| Cohort Analysis | 30/60/90 day repeat purchase rate; customer lifetime bags; LTV segmentation |
| Competitor Benchmarking | Anonymous: sell-through comparison to neighborhood average |
| Demand Forecasting | Predicted demand for next 7 days based on historical patterns, day-of-week |
| Export & Reports | CSV export all data; scheduled weekly digest email to restaurant owner |

## F.7 Team Management — Feature List & Function Points

- Invite team member by phone/email; role assignment: OWNER / ADMIN / OPERATIONS / PICKUP_STAFF / FINANCE

- Role scopes: restaurant_team_role_scope defines what each role can read/write/modify

- Staff app access auto-provisioned on PICKUP_STAFF role assignment

- Revoke access: sets is_active = false on restaurant_team_membership; Supabase Auth session invalidated

- Audit trail: all team changes logged in audit_log

## F.8 UI/UX Rules — Management Portal

- Desktop-first layout with responsive tablet support (restaurant owners use iPads at counter)

- Sidebar navigation with collapsible groups; active state highlighted in forest green

- Dashboard KPI cards: Today's Revenue, Active Drops, Orders Pending Pickup, Sell-Through Rate — all real-time

- Data tables: sortable, filterable, paginated (server-side); export button on all table views

- Drop creation: wizard-style multi-step with progress indicator; auto-save draft on each step

- Financial data: always show amounts in ₹ with paise precision; never approximate; export in CSV + PDF

- Status changes (pause/close drop): confirmation modal with clear consequence statement

- Empty states for new restaurants: guided onboarding checklist (compliance docs → first template → first drop)

# SECTION G — Admin Portal

## G.1 Component Overview

Next.js 16.2.4 App Router + React 19.2.4 portal for goZaika operations team. Access restricted to platform admin profiles (iam_platform_membership) with SUPER_ADMIN / SUPPORT_ADMIN / FINANCE_ADMIN / OPS_ADMIN roles. Service-role Supabase client used for all sensitive reads/writes — no RLS bypass needed by browser clients. Admin portal is deployed to a restricted Vercel project with IP allowlisting.

admin-web must use the same web-app configuration baseline as apps/website unless a security-specific override is required.

## G.2 Module List & Feature Points

| Module | Key Features | Priority |
| --- | --- | --- |
| Restaurant Management | Onboard, verify, suspend, reinstate; view all drops/complaints/financials/docs; FSSAI status tracker; KYC review | P0 |
| User Management | Search users; view order history; manual refund trigger; DPDP erasure requests; fraud flags; Swaad Club admin | P0 |
| Order Management | View all orders; manual intervention; refund processing; dispute management; order state machine override | P0 |
| Billing & Settlement | Settlement run creation/locking/payment; restaurant invoice generation; platform P&L reports; Razorpay reconciliation | P0 |
| Configuration Management | Feature flags (per city/restaurant/segment); commission tier config; bag price limits; Spotlight pricing; hold expiry | P0 |
| Incident & Support | View all support tickets; incident investigation; resolution workflow; SLA tracking; refund linkage | P0 |
| Monitoring Dashboard | Real-time: active drops, live orders, error rates, payment failure rate, notification delivery rate; Sentry integration | P0 |
| Data Repair Tools | Bulk data correction (admin_data_correction with approval workflow); inventory resync; duplicate detection | P1 |
| Reports & Exports | Daily GMV; merchant retention; cohort analysis; compliance report; export to CSV + Supabase Storage | P0 |
| Content Management | Blog posts, city pages, restaurant feature stories; SEO metadata; banner management | P2 |

## G.3 Key Admin Flows

### G.3.1 Restaurant Onboarding & Approval

- Restaurant submits partner interest form (website) → support_ticket created (type: ONBOARDING)

- Admin receives notification; opens restaurant onboarding flow in admin portal

- Inputs restaurant details: restaurant_restaurant, restaurant_compliance (FSSAI/GST/PAN), restaurant_contact

- Uploads FSSAI certificate and KYC documents → Supabase Storage (private bucket) → restaurant_document records

- Assigns commission plan (restaurant_commission_plan); sets initial settings (restaurant_setting)

- Status transitions: PENDING → ACTIVE; welcome notification dispatched to owner

- Restaurant admin receives portal access; onboarding checklist presented in management portal

### G.3.2 Settlement Run Flow

- Finance admin selects restaurant and period → admin calculates gross_sales, refunds, commission

- Settlement run created as DRAFT → reviewed by finance admin → status → OPEN

- Finance admin locks settlement (LOCKED); generates invoice PDF; uploads to Supabase Storage

- Triggers Razorpay payout transfer; updates status → SENT → PAID → RECONCILED

- Each order credited/debited as finance_restaurant_payout_entry rows for full audit trail

## G.4 UI/UX Rules — Admin Portal

- Internal tool aesthetic: functional, data-dense, no decorative elements; Tailwind neutral palette with admin-specific accents

- All destructive actions (suspend restaurant, trigger refund, data correction) require 2-step confirmation with consequence text

- Audit trail surfaced inline: every entity page shows recent audit_log entries for that entity

- Data correction workflow: input fields for before/after JSON; requires approval by second admin (4-eyes principle)

- Bulk actions available on all tables with select-all + action bar pattern

- Export all data to CSV from any filtered table view; downloads asynchronously via admin_export_job

# SECTION H — Infrastructure & Deployment (Vercel + Supabase)

## H.1 Infrastructure Components

| Service | Purpose | Configuration Notes |
| --- | --- | --- |
| Vercel | Hosts all Next.js apps (consumer-web, restaurant-mgmt-web, admin-web) | Separate Vercel projects per app; admin project has IP allowlist; environment variables via Vercel dashboard; Edge Middleware for auth guards |
| Supabase Postgres | Primary database (all transactional data) | Production project in ap-southeast-1 (Singapore) for India data residency proximity; connection pooling via Supabase pgbouncer; Point-in-time recovery enabled |
| Supabase Auth | Authentication for all app surfaces | Phone OTP via SMS provider (Twilio/MSG91); Google OAuth; separate auth.users per audience via JWT claims; custom access_token claims for role/restaurant |
| Supabase Storage | File/media storage | Buckets: public-media (restaurant/drop images), private-docs (FSSAI/KYC), private-exports (CSV/invoices); RLS-backed policies; CDN via Supabase CDN |
| Supabase Realtime | Live inventory and order updates | Postgres CDC on drop_drop.quantity_available and order_order.order_status; broadcast channels for drop sold-count |
| Supabase Edge Functions | Webhook handlers, background jobs | Razorpay webhook verification and processing; notification outbox processor; expired hold cleanup cron; settlement run trigger |
| Upstash Redis | Serverless rate limiting | Claim rate limiting (max 3/min per user); idempotency key temporary store; no persistent cluster required |
| Razorpay | Payments | Server-side order creation; webhook signature verification in Edge Function; T+1 settlement; idempotency keys on all API calls |
| WATI / WhatsApp Business API | WhatsApp transactional messaging | Template messages: order confirmation, pickup reminder, refund notification, merchant alerts; per-message ~₹0.35 |
| Resend | Transactional email | Order receipts, account verification, weekly merchant reports; DKIM/SPF configured on gozaika.in domain |
| Sentry | Error tracking & monitoring | Frontend + Edge Function error capture; performance monitoring; alerting on payment failures and pickup verification errors |
| Vercel Analytics | Web performance & usage | Core Web Vitals; page-level analytics; no PII; complements Supabase query analytics |

## H.2 Environment Strategy

| Environment | Supabase Project | Vercel Environment | Purpose |
| --- | --- | --- | --- |
| Development | gozaika-dev (local CLI) | localhost / preview | Local dev with supabase start; seed data; fast iteration |
| Staging | gozaika-staging | Vercel preview (branch) | PR preview deployments; integration testing; QA sign-off |
| Production | gozaika-prod | Vercel production | Live service; strict RLS; no debug logging; PIR-enabled backup |

All environments use npm workspaces and package-lock.json as the canonical dependency lock. CI and Vercel installs must use npm, not pnpm, unless a later approved package-manager migration changes this policy.

## H.3 CI/CD Pipeline

- GitHub Actions: lint + type-check + test on every PR

- CI must use non-interactive npm workspace scripts.

- Root ci script:"ci": "npm run lint --workspaces --if-present && npm run typecheck --workspaces --if-present && npm run test --workspaces --if-present && npm run build --workspaces --if-present"

- Do not use pnpm scripts, pnpm-lock.yaml, or pnpm-workspace.yaml in Slice 0.

- Web app lint scripts must use eslint ., not next lint.

- Supabase migrations run via supabase db push in CI; staging auto-migrates on PR merge; production requires manual approval

- Vercel auto-deploys preview environments on every PR; production deploy triggered on main branch merge

- Edge Function deploy via supabase functions deploy in CI pipeline

- Seed data applied automatically to development and staging on migration runs

# SECTION I — Privacy, DPDP & Compliance Architecture

## I.1 Consent Model

Consent is captured per purpose, not as a single boolean. The privacy_consent_purpose table defines each purpose (OPERATIONAL, MARKETING, ANALYTICS, REFERRAL_COMMS, WHATSAPP_TRANSACTIONAL, WHATSAPP_MARKETING). Each consent capture creates an append-only privacy_consent_event row — never updates.

## I.2 Consent & Erasure Flows

### I.2.1 Consent Capture

- At signup: required consents (OPERATIONAL) presented; optional consents opt-in by default off

- Each toggle creates a privacy_consent_event with state (GRANTED/REVOKED), policy_version, capture_source_code, and proof_json

- Downstream queries must JOIN against the latest consent event per purpose per user before sending communications

### I.2.2 Erasure Request Workflow

- User submits erasure request in account settings → privacy_erasure_request created (REQUESTED)

- Admin reviews (IN_REVIEW → APPROVED or REJECTED with reason)

- On APPROVED → EXECUTING: anonymise iam_profile (null phone/email/name); soft-delete consumer_profile; remove from notification targeting; purge Supabase Storage personal uploads; revoke Supabase Auth session

- Financial records retained per Indian accounting law retention periods (defined in privacy_retention_policy)

- Status set to COMPLETED with executed_at timestamp; audit_log entry created

## I.3 Data Retention Policy

- Order and financial records: 7 years (Indian GST compliance)

- User consent events: permanent (legal proof of consent)

- Audit logs: 3 years minimum

- Analytics events: anonymised after 2 years; purged after 5 years

- KYC and compliance documents: 5 years from restaurant deactivation

- Notification delivery logs: 90 days

# SECTION J — Solo Developer Plan

## J.1 Development Philosophy

As the sole developer using Claude Code, Codex, and Cursor, the sequence must minimise context-switching, maximise AI code generation quality, and ensure that human decision points (architecture, UX, business logic) are clearly called out.

Rule: always build the data model before the UI; always build the API before the client. Build in vertical slices, not horizontal layers.

## J.2 AI Tooling Strategy

| Tool | Best Used For |
| --- | --- |
| Claude Code | Architecture decisions, complex business logic, Supabase schema, RLS policies, API design, Edge Functions |
| Cursor | Inline completion, refactoring, component generation within established patterns, test writing |
| Codex / GPT-4o | Boilerplate generation, repetitive CRUD, UI component scaffolding |

Never use AI for security-critical code (auth flows, payment webhook verification, RLS policies) without thorough human review.

AI agents must follow the version matrix and package-manager policy exactly. They must not introduce pnpm, downgrade to Next 14/React 18, or scaffold apps from outdated templates.

## J.3 Pilot-First Development Sequence — Vertical Slices

Course correction after Slice 2: the roadmap remains vertical-slice, data-model-first, and API-before-UI, but the sequence is now explicitly pilot-first. The next proof point is not a full marketplace; it is a credible Hyderabad launch loop: approved restaurant trust, first sellable drops, claim/payment, pickup proof, transactional reminders, and partner ROI evidence within 7 days.

### Roadmap Principles After Slice 2

- Build for the first Hyderabad pilot before building for national scale.

- A slice is complete only when the restaurant, consumer, admin/ops, database, and compliance surfaces needed for that loop are usable.

- Allergen and dietary disclosure are safety-critical in every consumer-facing drop surface.

- Every automation required for launch must have a narrow admin/manual fallback.

- Defer growth surfaces until the paid pickup loop proves sell-through.

### Phase 0 — Completed Foundation

| Slice | Status | Scope | Validation Gate |
| --- | --- | --- | --- |
| 0 — Foundation | Complete | Repo, schema, packages, app shells, CI, canonical website preserved, npm workspace policy. | Foundational schema visible; seed data inserted; CI/build baseline passes; no pnpm artifacts. |
| 1 — Auth/Profile | Complete | Supabase Auth, iam_profile, consumer_profile, consent capture, RLS policies. | Consumer can sign up/log in; profile and consent are stored. |
| 2 — Restaurant Onboarding | Complete / harden as needed | Restaurant owner login, profile, compliance docs, team membership, admin review, activation. | Owner can complete profile/upload docs; admin can approve; only ACTIVE restaurants proceed to drops. |

### Phase 1 — Pilot Marketplace Core

| Slice | Revised Name | Scope | Validation Gate |
| --- | --- | --- | --- |
| 3 | First Drop Publishing & Consumer Discovery | Bag template CRUD, immutable template revisions, allergen mapping, drop creation, draft/scheduled/active/paused/sold-out/closed lifecycle, public consumer listing/detail, Realtime quantity read path. No checkout yet. | Approved restaurant publishes a drop; consumer-web shows dietary, allergen, pickup, price, and remaining count from real data. |
| 3.5 | Manual Launch Comms Support | Admin/restaurant can copy WhatsApp-safe drop alert text and share a public drop link. No WATI processor yet. | Operator can promote a real drop manually to WhatsApp groups without engineering support. |
| 4A | Claim Hold / Order Intent | Claim button, auth gate, inventory hold transaction, hold expiry, order draft/payment-pending state. No payment capture. | Consumer can temporarily reserve a bag without oversell; abandoned holds release stock. |
| 4B | Razorpay Payment & Order Confirmation | Razorpay order creation, verified webhook, paid/confirmed order status, QR/OTP generation, receipt-ready order detail. | Consumer pays; webhook confirms; order shows QR/OTP. Payment and webhook code receives human security review. |
| 5 | Pickup Verification & Incident Basics | Staff verification MVP, QR/OTP verify, collected status, no-show path, minimal incident creation for dietary mismatch, packaging breach, food safety, missing order, pickup not honored. | Restaurant verifies pickup; order becomes collected; incidents can be logged for launch operations. |
| 6 | Transactional Notifications | WhatsApp/email outbox, order confirmation, pickup reminders, merchant alerts, delivery logs, manual suppress/copy fallback. | Customer receives confirmation and reminder; merchant receives operational alerts. |

### Pilot Launch Readiness Gate

| Launch Requirement | Minimum Gate |
| --- | --- |
| Restaurant supply | 3-5 ACTIVE Hyderabad restaurants; at least one approved restaurant can publish public drops. |
| Consumer loop | Consumer can discover, claim, pay, and view QR/OTP for pickup. |
| Operations proof | Staff can verify pickup; admin can intervene on order, refund request, incident, and drop status. |
| Trust and compliance | Food safety, refund, terms, privacy, grievance links live; FSSAI/license details displayed where required. |
| Notifications | WhatsApp/email confirmation and pickup reminder work, with manual fallback. |
| Security review | No service-role keys exposed; RLS, auth, payment webhook, and storage access manually reviewed. |
| Pilot metrics | Sell-through, pickup completion, no-show/refund/incident counts visible for case-study reporting. |

### Phase 2 — Restaurant Trust, Reporting, and Money Movement

| Slice | Revised Name | Scope | Validation Gate |
| --- | --- | --- | --- |
| 7 | Pilot Finance & Settlement | Settlement runs, payout entries, invoices, restaurant payout view, refund/debit visibility. | Admin creates/locks settlement; restaurant can see payout details. |
| 8A | Pilot ROI Reports | Weekly partner report: bags listed/sold, sell-through, GMV, estimated net, pickup completion, no-shows, incidents, repeat buyers where available. | Restaurant owner can see whether goZaika is working within 7 days of launch activity. |
| 8B | Admin Ops Hardening | Suspend/pause restaurant, config flags, refund support workflow, audit trail, limited exports, incident/support queue. Keep admin scope narrow for first 10 restaurants. | Ops can safely manage first 10 partners without broad internal-tool sprawl. |

### Phase 3 — Deferred Growth Surfaces

| Surface | Delay Until | Reason |
| --- | --- | --- |
| Consumer Mobile | Web/PWA paid pickup loop shows traction or QR reliability requires native support. | Avoid app-store delay before the Hyderabad web loop proves demand. |
| Swaad Club | Paid claim and pickup loop is stable. | Membership only has value after repeatable supply and verified scarcity exist. |
| Referrals | Repeatable supply exists and first buyer cohorts are measurable. | Growth loop should amplify a working marketplace, not mask supply gaps. |
| Zayka Pro Advanced Analytics | Meaningful order volume and partner retention data exist. | Advanced cohorts and benchmarking require real volume. |
| Corporate BAM | Fulfillment and pickup verification are reliable. | Bulk office drops require operational dependability first. |

### Slice 3 Implementation Contract

| Must Include | Must Not Include Yet |
| --- | --- |
| Template CRUD; allergen mapping; dietary category; spice level; serves count; min menu value; holding guidance; drop creation; pickup window; quantity total/available; price in paise; lifecycle; consumer drop card/detail; Realtime quantity read path; admin/restaurant preview. | Razorpay; payment capture; order confirmation; inventory hold; QR/OTP pickup verification; refunds; settlements; Swaad Club; referral rewards; advanced analytics; native mobile parity. |

### Roadmap Correction Notes

- Slice 3 is not complete unless consumer-web reads real public drop data and displays safety-critical disclosures.

- Slice 4 is intentionally split because inventory concurrency and payment webhook correctness are separate high-risk problems.

- Incident basics move into Slice 5 rather than waiting for a polished admin module.

- Notifications remain full-scope in Slice 6, but manual launch communications are supported earlier.

- Full admin portal scope is deferred; pilot admin should focus on approval, drop moderation, order intervention, refund triggers, incident log, and basic config.

- Partner reporting comes before advanced analytics because the 30-day free pilot must convert using sell-through and ROI evidence.

## A.5 Version Matrix

Area | Version / Policy

Package manager | npm workspaces; keep package-lock.json canonical

Next.js web apps | next@16.2.4

React web apps | react@19.2.4

React DOM | react-dom@19.2.4

TypeScript | 5.9.x; current lock uses 5.9.3

ESLint | 9.x flat config

Next ESLint config | eslint-config-next@16.2.4

Tailwind | tailwindcss@4.x; @tailwindcss/postcss

Supabase JS | @supabase/supabase-js@^2.57.4

Zod | ^4.1.12

Playwright | follow existing apps/website lock; currently 1.59.1 resolved

Mobile | Expo SDK 55; use npx expo install for native dependencies

## A.6 Package Manager Policy

The repository uses npm workspaces for Slice 0 and subsequent slices unless a dedicated package-manager migration is approved.

Rules:

- Keep package-lock.json.

- Do not introduce pnpm-lock.yaml.

- Do not introduce pnpm-workspace.yaml.

- Do not add packageManager: pnpm.

- Do not use workspace:* dependency specifiers.

- Internal workspace dependencies must use npm-compatible versions, preferably "*", unless a stricter local versioning policy is adopted.

- pnpm migration, if desired, must be handled as a separate later slice with lockfile migration, CI update, Vercel install verification, and rollback notes.

# SECTION K — Database Architecture Summary

## K.1 Key Design Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Money storage | bigint paise (integer) | Exact arithmetic; no float defects; Razorpay-native; consistent across all financial tables |
| PK type | UUID (gen_random_uuid()) | Distributed-safe; no sequential leakage; compatible with Supabase Auth IDs; cross-service references |
| Timestamps | timestamptz everywhere | India-specific timezone (Asia/Kolkata) preserved in display; stored UTC; no ambiguity |
| Inventory concurrency | Hybrid hold + confirm | Hold row with expiry prevents oversell; payment abandonment releases stock; no Redis needed |
| Auth identity | Supabase auth.users → iam_profile | Separates auth concerns from domain model; 1:1 mapping; supports all consumer/restaurant/admin roles |
| RLS tenancy | Row Level Security on all business tables | Database-level isolation; browser clients cannot bypass; service role for admin/finance operations |
| Soft delete | Explicit archival status fields only (no is_deleted on most tables) | Preserves referential integrity; legal retention compliance; explicit lifecycle state machine |
| Consent | Append-only privacy_consent_event per purpose | DPDP-compliant audit trail; granular purpose limitation; never overwrite |
| Allergens | Master table + join table | Extensible without type migrations; queried as joins; allergen disclosure is safety-critical |

## K.2 Bounded Contexts Summary

| Context | Key Tables | Service-Role Only |
| --- | --- | --- |
| Identity & Access | iam_profile, iam_platform_membership, restaurant_team_membership | No (RLS-protected) |
| Consumer Domain | consumer_profile, dietary/allergen prefs, subscriptions, referrals, passport | No (own-row RLS) |
| Restaurant Domain | restaurant_restaurant, compliance, contacts, payout_account, settings | compliance, payout_account |
| Catalog / Templates | catalog_bag_template, bag_template_revision, allergen join, media | No |
| Drop / Listing | drop_drop, inventory_hold, inventory_event, closure_log, audience, media | No |
| Order / Pickup | order_order, order_item, status_transition, pickup_verification_event | No |
| Payment / Finance | payment_intent, transaction, webhook_event, refund, settlement, payout_entry, invoice | YES — all |
| Reviews / Support | review_review, support_ticket, incident_incident | No (RLS-protected) |
| Notifications | notification_outbox, delivery_attempt, template | outbox write (Edge Function) |
| Privacy / Consent | privacy_consent_event, erasure_request, retention_policy | retention_policy |
| Admin / Config / Audit | audit_log, config_feature_flag, config_runtime_setting, analytics_event | YES — all |